S&I Support - the FHIM team is continuing to make progress on mapping data requirements of S&I Framework initiatives to the FHIM. Data requirements have been mapped at a high-level. Detailed data requirements for each initiative are now being mapped.

The FHIM team has also been participating in conference calls for the S&I Framework DAF/SDC/CQF Tiger Team to demonstrate how the FHIM can support their data modeling needs.

Comparative report - a draft report format was developed to compare two versions of the FHIM. The draft report was distributed for feedback and the feedback is being reviewed.

Generating FHIM reports using flexible sort criteria - the FHIM team received several requests for the ability to generate reports from the FHIM by standards organization, by S&I Framework initiative, by 11179 meta-data and other sort criteria. The team completed an analysis to support these requests and is beginning to implement a flexible sort criteria scheme to support all the current requests and anticipated future requests.

The FHIM team and the federal partners are currently modeling the Security and Privacy information domain, including associated terminologies and value sets.