FHA Weekly Status Report

Week Ending October 23, 2015

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Director FHA

Email Address of your supervisor: gail.kalbfleisch@hhs.gov

**Accomplishments:**

* Information Modeling - Continued modeling Radiology and Imaging domains. Completed 98% of modeling. Expect to complete all modeling for this domain next week.
* Terminology Modeling - Continued modeling the Care Plan information domain. Completed 98% of modeling. Expect to complete all modeling for this domain next week. Also started modeling the Radiology and Imaging domains. Expect this modeling to take about six weeks.
* Support for S&I Framework Initiatives - Mappings of all S&I Framework initiatives to the FHIM have been completed. Continuing to follow DAF, SDC and CQF initiatives.
* Report Generation from the FHIM - Continued to populate the FHIM with mapping information and generated initial reports based on that information. Further work needs to be accomplished to complete population of the mapping content and refine the report formats. Participated in the FHA Managing Board call.
* Development of FHIM Master Slide Deck - Continued developing thew slide deck through weekly calls. The deck is virtually complete as to the slides to be included. Continued to review and improve the content of some slides.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** switconsulting@comcast.net