FHA Weekly Status Report

Week Ending November 13, 2015

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - Completed modeling Radiology and Imaging domains. Started modeling the Clinical Decision Support information domain.
* Terminology Modeling - Continued modeling the Care Plan information domain. Expect to complete all modeling for this domain next week. Also continued modeling the Radiology and Imaging domains. Expect this modeling to take about four more weeks.
* Support for S&I Framework Initiatives - Continuing to follow DAF, SDC and CQF initiatives.
* Report Generation from the FHIM - Presented the report generation capability on the HIM WG call. Received lots of good feedback. Further improvements will be made based on the feedback received and another presentation will be given on the next HIM WG call.
* Participated in the DoD/VA IPO Jet call on common allergen terms.
* Development of FHIM Master Slide Deck - Continued developing the slide deck through weekly calls. The deck is virtually complete as to the slides to be included. Continued to review and improve the content of some slides.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com