FHA Weekly Status Report

Week Ending January 1, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was canceled due to the New Years Day holiday. The next two modeling calls on 1/8 and 1/15 will also be canceled due to the HL7 meeting. We may use the time slot on 1/8 for a terminology modeling call. We plan to resume modeling the Clinical Decision Support information domain on 1/22. We expect modeling of this information domain to take another 4-5 months.
* Terminology Modeling - terminology modeling call for this week was canceled due to the holidays We plan to continue modeling the Radiology and Imaging information domains on 1/6. We expect this modeling to take 2 - 3 more weeks.
* Development of FHIM Master Slide Deck - no work was accomplished this week due to the holidays. we plan to resume developing the slide deck next week focusing on the Plan section of the deck.
* CIMI and FHIM - the FHIM Team has begun an analysis of CIMI and the potential integration of the FHIM and CIMI models. We are in the information gathering phase of the analysis. The analysis will probably take about 60 days.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com