FHA Weekly Status Report

Week Ending February 5, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week focused on the Clinical Decision Support information domain. We expect modeling of this information domain to take another 3-4 more months.
* Terminology Modeling - terminology modeling call for this week focused the Radiology and Imaging information domains. We expect this modeling to take another week.
* CIMI and FHIM - the FHIM Team continued analyzing CIMI and the potential integration of the FHIM and CIMI models. Discussions were held on the Friday FHIM call. We are in the information gathering phase of the analysis. The analysis will probably take another 35 days.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com