FHA Weekly Status Report

Week Ending March 4, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was canceled due to HIMSS. The calls will resume next week. We expect modeling of this information domain to take another 3-3 1/2 months.
* Terminology Modeling - terminology modeling call for this week focused use of the VSAC repository Modeling of the General orders information domain will resume next week. We expect this modeling to take about 5-6 weeks.
* CIMI and FHIM - the FHIM Team continued analyzing CIMI and the potential integration of the FHIM and CIMI models on the CIMI WG weekly call. This analysis will probably take another 4 weeks. The integration that we believe is feasible is to integrate the content of the two models, not the models themselves. So the CIMI content would be integrated with the FHIM content to extend the detail of the FHIM and all of this content would be leveraged by MDHT in generating platform specific implementation models (e.g., CDA, FHIR, NIEM, etc.).
* The FHIM Team is preparing three FHIM information domains for distribution to the federal partners for review and feedback. The three domains are Care Plans, Medications/Pharmacy and Imaging/Radiology. The estimated timeframe for distribution of the domains is the middle of March. Federal partners will have a month to review the domains and submit their feedback.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com