FHA Weekly Status Report

Week Ending March 25, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was used to model the Clinical Decision Support information domain. We expect modeling of this information domain to be completed by July 1.
* Terminology Modeling - the terminology modeling call for this week was canceled due to unavailability of the modeling leads. We will continue modeling General Orders next week. We expect this modeling to be completed by April 15.
* CIMI and FHIM - the FHIM Team continued analyzing CIMI and the potential integration of the FHIM and CIMI models on the CIMI WG weekly call. We continue to receive very good feedback from the CIMI WG and other WGs at HL7. This analysis will probably be completed by April 22. The integration that we believe is feasible is to integrate the content of the two models, not the models themselves. So the CIMI content would be integrated with the FHIM content to extend the detail of the FHIM and all of this content would be leveraged by MDHT in generating platform specific implementation models (e.g., CDA, FHIR, NIEM, etc.).
* The FHIM Team is preparing three FHIM information domains for distribution to the federal partners for review and feedback. The three domains are Care Plans, Medications/Pharmacy and Imaging/Radiology. The estimated timeframe for distribution of the domains is March 25. Federal partners will have a month to review the domains and submit their feedback.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com