FHA Weekly Status Report

Week Ending April 29, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week continued modeling CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements identified during the previous discussions. We expect modeling of this information domain to be completed by July 1.
* Terminology Modeling - the terminology modeling call was canceled due to unavailability of the terminology modeling lead. Next week we will begin looking at the Clinical Decision Support information domain.
* CIMI and FHIM - the FHIM Team will be participating in the CIMI WG meetings at the May HL7 meeting where a task force will be finalized to develop an approach for integrating the content of the FHIM and CIMI models. A report summarizing the analysis phase of the effort will submitted to the FHA director by 5/6.
* The FHIM Team released three FHIM information domains (Care Plan, Imaging and Pharmacy) to the federal partners for review and feedback. The federal partners have until May 6, 2016 to review the domains and submit their feedback.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com