FHA Weekly Status Report

Week Ending June 10, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was canceled due to travel by the lead FHIM modeler.  The call on 6/10 will be used by the terminology modeling group to continue their process discussions.  Work will resume on the 6/17 call on modeling CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements identified during the previous discussions.  We expect modeling of this information domain to be completed by July 8.
* Terminology Modeling - the terminology modeling call continued their process discussion related to using VSAC for the FHIM value sets repository.  The group used the General Orders information domain as their example for testing the complete process.  This work will continue on the Friday call this week on 6/10.  The group will decide on the next domain to tackle for terminology modeling on their next call.
* CIMI and FHIM - the FHIM Team are participating in the CIMI WG task group meetings to develop an approach for integrating the content of the FHIM and CIMI models. The task group has met several times. This work is expected to take another 4-6 weeks.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com