FHA Weekly Status Report

Week Ending July 29, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for last week was used to review and address the feedback received on the three FHIM information domains that were distributed to the federal partners for review and comment the end of April. Review of feedback will continue on the call this week. Modeling of the CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements has progressed as much as possible until CIMI/FHIM integration work is completed.  Further work on the CDS domain will be deferred until after the HL7 meeting in September.
* Terminology Modeling - the terminology modeling call for last week addressed feedback on use of the VSAC collaboration capabilities and addressed some vital signs issues that had been deferred. Modeling work on the Encounter domain will continue this week. Modeling of the domain is expected to be completed by August 21.
* The FHIM Team continues to participate in the HL7 CIMI work group meetings to develop an approach for harmonizing the FHIM and CIMI models. Multiple efforts are ongoing to develop and prove modeling approaches that will satisfy the requirements of CIMI, Clinical Decision Support (CDS), and the Clinical Quality Framework while adopting a disciplined approach to terminology binding using SOLOR. These approaches are being prototyped in both the Archetype Definition Language and in UML using the Archetype Modeling Language (AML) profile. This analysis and prototyping work is expected to be completed by and demonstrated at the upcoming HL7 meeting to be held September 18-23.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com