FHA Weekly Status Report

Week Ending September 30, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for last week was canceled due to travel by the lead modeler. We will continue reviewing comments received on the Medications/Pharmacy domain on the 10/7 call. We hope to complete review of all the feedback by October 14. Further work on modeling of the CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements will resume after the review of comments is completed.
* Terminology Modeling - the terminology modeling call for last week finalized some work on the Vital Signs information domain. Modeling of the Encounter domain will continue on the 10/5 call and is projected to be completed by October 12.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week. An update on the progress of prototyping efforts will be provided to the HIM WG on the November call.
* The findings of the investigational report for integrating FHIM, CIMI, SOLOR and CQF models was presented to the CIMI workgroup at the HL7 meeting. Further information on this activity and other HL7 activities by FHIM team members will be provided in the next weekly report and on the Tuesday FHA update call.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com