FHA Weekly Status Report

Week Ending October 07, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call last week continued reviewing comments received on the Medications/Pharmacy domain. We hope to complete review of all the feedback by October 14. Further work on modeling of the CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements will resume after the review of comments is completed.
* Terminology Modeling - the terminology modeling call for last week resumed modeling the Encounter domain. We hope to complete this work by October 12.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week. An update on the progress of prototyping efforts will be provided to the HIM WG on the November call.
* The findings of the investigational report for integrating FHIM, CIMI, SOLOR and CQF models was presented to the CIMI workgroup at the HL7 meeting. Further information on this activity and other HL7 activities by FHIM team members will be provided on the October 11 HIM WG call.

**New Risks Identified and Mitigation/Resolution Recommendations:**

Supporting efforts calling for pilots to test and prove the value of our model integration approach which resulted from the 2-Day August meeting is requiring additional FHIM team resources. Possible resolutions include stopping the extra work efforts, adding money to the contract to support additional resources or reducing other current work and redirecting those funds to this new work effort.

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com