FHA Weekly Status Report

Week Ending October 21, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the group completed reviewing and addressing comments received on the Medications/Pharmacy, Imaging and Care Plans information domains and resumed modeling of the CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements. We expect this work to be completed between 12/2 and 12/16.
* Terminology Modeling - the terminology modeling call for last week completed modeling the Encounter domain, except for a few items that need discussion with other groups. We will address these items once feedback is obtained. The call for this week is canceled as the lead modeler is on travel. We will begin modeling the Patient Education information domain on the 11/2 call. This domain should only take 3-4 calls to complete. After that we will begin modeling the Eligibility, Enrollment and Coordination of Benefits information domain.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week on the CIMI calls and the information Friday modeling calls. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* The findings of the investigational report for integrating FHIM, CIMI, SOLOR and CQF models was presented to the CIMI workgroup at the HL7 meeting. Proposals to conduct pilot tests are being developed. A proposal has been submitted to the DOD/VA IPO to establish a Joint Incentive Fund (JIF) pilot test project. Further updates on work in this area will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

Supporting efforts calling for pilots to test and prove the value of our model integration approach which resulted from the 2-Day August meeting is requiring additional FHIM team resources. Possible resolutions include stopping the extra work efforts, adding money to the contract to support additional resources or reducing other current work and redirecting those funds to this new work effort.

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com