FHA Weekly Status Report

Week Ending November 04, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the group continued modeling of the CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements. We expect this work to be completed between 12/2 and 12/16.
* Terminology Modeling - the terminology modeling call last week began modeling the Patient Education information domain. This work will continue this week and should be completed by 11/23. After that we will begin modeling the Eligibility, Enrollment and Coordination of Benefits information domain.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week on the CIMI calls and the Friday information modeling calls. This work is estimated to be completed by 1/27/17. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be developed. A proposal has been submitted to the DOD/VA IPO to establish a Joint Incentive Fund (JIF) pilot test project. A decision on this proposal should be made in January 2017. Further updates on work in this area will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

Supporting efforts calling for pilots to test and prove the value of our model integration approach which resulted from the 2-Day August meeting is requiring additional FHIM team resources. Possible resolutions include stopping the extra work efforts, adding money to the contract to support additional resources or reducing other current work and redirecting those funds to this new work effort.

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com