FHA Weekly Status Report

Week Ending February 03, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued modeling work on the structural integration of CIMI and FHIM. Significant progress was made and the structural modifications are about 50% complete. We expect the discussions to be completed by 2/17 and the FHIM restructuring should be completed the end of February.
* Terminology Modeling (TM) - the TM call for last week began modeling the Assessment information domain. The decision was made to temporarily suspend further modeling of the Eligibility, Enrollment and Coordination of Benefits (EECOB) information domain as there is a FHIR effort that about to start to address this information domain. We will participate in this effort which will include a broad range of SMEs, both US and international, which should result in a more robust and complete FHIM model for the EECOB information domain. We don’t have a date yet for when the FHIR work will be completed. We expect the Assessment work to be completed by the end of February.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week at the HL7 meeting. This work is estimated to be completed by the end of February. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be developed. A proposal has been submitted to the DOD/VA IPO to establish a Joint Incentive Fund (JIF) pilot test project. A decision on this proposal was supposed to be made by the end of January 2017, but has shifted to the end of February. Further updates on work in this area will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com