FHA Weekly Status Report

Week Ending February 24, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued work on the structural integration of CIMI and FHIM. Significant progress has been made and the structural modifications are about 70% complete. We expect the discussions to be completed by 3/17 and the FHIM restructuring should be completed the end of March.
* Terminology Modeling (TM) - the TM call for last week completed work on the Assessment information domain. Before the group begins to model a new domain, there is cleanup work that is ready to be completed on several domains that were previously modeled but had pending items remaining. Work was started on the Lab domain. This work will continue on the call next week.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week at the HL7 meeting. This work is estimated to be completed by the end of March. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be developed. A proposal was submitted to the DOD/VA IPO to establish a Joint Incentive Fund (JIF) pilot test project. A decision on this proposal was supposed to be made by the end of February 2017, but the IPO decided that no other JIF projects will be funded until the next annual funding cycle in late 2017.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com