FHA Weekly Status Report

Week Ending March 24, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued work on updating the Security information domain. This work will continue on the call this week. This work should be completed by 4/7. The CIMI and FHIM harmonization work continued on a separate CIMI/FHIM call. Significant progress has been made and the structural modifications are about 85% complete. We expect the discussions and the FHIM restructuring to be completed by the end of March.
* Terminology Modeling (TM) - the TM call for last week continued work on the Allergy domain. That work should be completed this week. Pending items for other domains will be addressed as time allows prior to beginning work on the Security domain as soon as information modeling work on the domain begins to generate terminology modeling work.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week at the HL7 meeting. This work is estimated to be completed by the end of March. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be pursued. We are exploring pilot testing with VA and DoD and with the ONC PCOR initiative. Updates on the progress of pilot test efforts will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com