FHA Weekly Status Report

Week Ending March 31, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week began work on harmonizing FHIM with the latest FHIR release. Work on updating the Security information domain will continue this week. This work should be completed by 4/30. The CIMI and FHIM harmonization work continued on a separate CIMI/FHIM call. The structural modifications are 100% complete. Further work will be done in this area as CIMI harmonizes with FHIR.
* Terminology Modeling (TM) - the TM call for last week was canceled as the key SMEs were not able to attend. This week we will begin work on the Security information domain.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format were completed last week.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be pursued. We are exploring pilot testing with VA and DoD and with the ONC PCOR initiative. Updates on the progress of pilot test efforts will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com