FHA Weekly Status Report

Week Ending May 19, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week provided an update on HL7 meeting activities and reviewed FHIM updates based on the latest FHIR standard as security SMEs were not available to continue work on the Security information domain. We expect to continue modeling the Security information domain on the call this week. The FHIM team participated in CIMI activities at HL7 will progressed nicely. The FHIM team will resume participating in weekly calls this week. Further work on CIMI and FHIM harmonization will be accomplished as CIMI further defines CIMI structures and harmonizes with FHIR.
* Terminology Modeling (TM) - the TM call for last week began work on the Security information domain. The call this week will continue modeling the Security information domain.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued. Updates on the progress of pilot test efforts will be provided at the Managing Board meetings.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com