FHA Weekly Status Report

Week Ending June 16, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week discussed CIMI harmonization in the area of tooling. CIMI discussions will continue on the call this week. We hope to continue modeling the Security information domain the following week. The FHIM team continued participating in weekly CIMI calls. Further work on CIMI and FHIM harmonization will continue to be accomplished as CIMI further defines CIMI structures and harmonizes with FHIR.
* Terminology Modeling (TM) - the TM call for last week was canceled due to the FHIM Team Strategy meeting. The TM call this week will discuss FHIM binding to VSAC terminologies/value sets. The FHIM team met in DC last week to discuss FHIM strategy and direction. A lot of good discussions resulted in clarification of what priorities the FHIM team will focus on for the next 1-2 years.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued. The FHIM team meeting last week resulted in identification of several potential pilot test initiatives that the team will focus on.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com