FHA Weekly Status Report

Week Ending July 14, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was cancelled due to unavailability of SMEs. This week we plan to return to the Security/Privacy model and continue our alignment with the HL7 Trust Framework for Federated Authorization standard.
* Terminology Modeling (TM) - the TM call for last week continued discussions on using URLs for value sets. Also discussed leveraging the FHIM to generate FHIR profiles. The TM call this week will continue to discuss FHIM binding to VSAC terminologies/value sets leveraging URLs.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued, including several potential pilot test initiatives indemnified at the FHIM team meeting.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com