FHA Weekly Status Report

Week Ending July 28, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued modeling the Security/Privacy information domain. This week we plan to continue work on the Security/Privacy model.
* Terminology Modeling (TM) - the TM call for last week was cancelled due to the lead modeler being on vacation.continued discussions. The TM call this week will continue the discussion on using URLs for value sets and generating FHIR profiles.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued, including several potential pilot test initiatives identified at the FHIM team meeting. A meeting is planned on August 1 in conjunction with the HSPC meeting to discuss the pilots that have been identified and their current status.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com