FHA Weekly Status Report

Week Ending September 01, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was canceled due to unavailability of SMEs. This week the team plans to work on the Security domain if SMEs are available otherwise they will continue discussions on FHIM/CIMI and FHIM/FHIR structural alignment. Next week the IM call will be canceled due to the HL7 meeting.
* Terminology Modeling (TM) - the TM call for last week continued the discussion on using URLs for value sets and generating FHIR profiles using FHIM terminology bindings to test use of URLs. This week the team plans to continue this work. Next week the TM call will be canceled due to the HL7 meeting.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued, including several potential pilot test initiatives identified at the June FHIM team meeting and discussed at a meeting in conjunction with HSPC on August 1.
* A new draft FHIM transition document was submitted to the FHA director and other staff for review/feedback.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com