FHA Weekly Status Report

Week Ending September 08, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was canceled due to unavailability of the lead modeler. This week the call is canceled due to the HL7 meeting.
* Terminology Modeling (TM) - the TM call for last week continued the discussion on using URLs for value sets and generating FHIR profiles using FHIM terminology bindings to test use of URLs. This week the call is canceled due to the HL7 meeting.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued, including several potential pilot test initiatives identified at the June FHIM team meeting and discussed at a meeting in conjunction with HSPC on August 1.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com