FHA Weekly Status Report

Week Ending October 06, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week resumed work on CIMI/FHIM and FHIR/FHIM harmonization. The main focus is to determine the best way to fully support each harmonization effort. The call this week will continue this harmonization work.
* Terminology Modeling (TM) - the TM call last week discussed our approach for finalizing the Vitals domain, working primarily with CIMI, but also with FHIR Core. Also the group reviewed a proposed action item list for Patient Care regarding Allergies. The list will be reviewed with Susan and with CCDA on FHIR before making a formal request of Patient Care to address the items. This week the the call will continue discussions concerning open items in domains that have already been modeled such as Lab.
* The FHIM team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued, including several potential pilot test initiatives identified at the June FHIM team meeting and discussed at a meeting in conjunction with HSPC on August 1. Progress is slow and the team is still looking for a pilot test that will fully test the models, tools and processes developed by the FHIM project.
* The team continued work on the FHIM transition plan, in particular, by contacting organizations, such as DoD MHS (Nancy Orvis) and VHA (Bob Bishop) that might contribute financially to supporting the FHIM project once it transitions. Steve discussed with Nancy Orvis the possibility of her office contributing financial support to the FHIM project. Nancy indicated that the easiest way for her to do that is to transfer money to another federal partner that assumes primary management/oversight of the FHIM project. Galen contacted Bob Bishop. He is investigating possibilities and will get back to us.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com