FHA Weekly Status Report

Week Ending October 27, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued the FHIR STU 3 harmonization work. This harmonization work is approximately 50% complete and full completion is targeted for the end of November. This week the call will continue the FHIR STU 3 harmonization work.
* Terminology Modeling (TM) - the TM call last week continued discussions concerning open items in domains that have already been modeled. The TM plan for publishing value set links was reviewed. Also the developments from the recent SNOMED meeting were reviewed and discussed. The group also reviewed the approach/tactics for Allergy harmonization requests and completed initial planning for outreach to the Vitals and Imaging domains.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com