FHA Weekly Status Report

Week Ending November 17, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued the FHIR STU 3 harmonization work. The call this week is canceled due to the Thanksgiving holiday. The FHIR STU 3 harmonization work is approximately 60% complete and full completion is targeted for approximately the end of November.
* Terminology Modeling (TM) - the TM call last week continued discussions concerning open items in domains that have already been modeled. The group reviewed the Vital Signs value set plan for SOLOR and CIMI and the common elements at NIH: SDC may be mothballed, though the NLM application uses SDC questionnaire. Also, the plan is to take allergy criticality to the HL7 Patient Care WG on 11/20 as a test case for harmonization. The call this week is canceled due to the Thanksgiving holiday.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com