FHA Weekly Status Report

Week Ending December 22, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was cancelled due to low attendance due to the holiday. The call this week is also cancelled due to low attendance due to the holiday. We will continue the CIMI harmonization work on the January 5th call.
* Terminology Modeling (TM) - the TM call last week began modeling the Security domain. The group also looked at proposed FHIM terminology link contents. We believe the HL7 mif contains the latest and best security content, and it is the source of the FHIR value sets as well. We propose to publish value sets in specified bindings (e.g., FHIR composition.confidentiality), and not to spend resources publishing value sets that don’t have bindings. We are looking for a tool, e.g., xslt, to pull what we want out of mif. MDHT may be able to provide this tool. We are looking to understand the relationship between the 29 value sets in the GForge spreadsheet, the 6 on the FHIR HCS page, and the 1 on FHIR security label page and we are also looking to comprehend terminologies in the security model beyond security labels.

The call this week is cancelled due to low attendance due to the holiday. We will continue the Security modeling work on the January 3rd call. The FHIM TM group is also looking at the recently released SOLOR model and, in the next few weeks, will begin addressing harmonization with the FHIM.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com