FHA Weekly Status Report

Week Ending April 06, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week discussed CIMI harmonization modeling in general and reviewed where things stood as the CIMI SME was not able to attend the call. This work is about 50% complete. The call this week will continue modeling work related to CIMI harmonization.
* Terminology Modeling (TM) - the TM call last week was cancelled due to unavailability of the lead modeler. This work is about 60% complete. The call this week will continue Care Plan modeling discussions and it is anticipated that virtually all the remaining work will be completed.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com