FHA Weekly Status Report

Week Ending April 06, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued CIMI harmonization modeling. This work is about 50% complete and is projected to be completed by the end of June. The call this week will continue modeling work related to CIMI harmonization.
* Terminology Modeling (TM) - the TM call last week was continued Care Plan modeling. This work was completed. The call this week will begin discussing ADL modeling in support of CIMI.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com