FHA Weekly Status Report

Week Ending May 11, 2018

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was canceled due to the HL7 meeting. The calls this week and next week will be canceled because of the HL7 meeting and vacation time for the lead modeler. The next FHIM IM meeting will be on June 1.
* Terminology Modeling (TM) - the TM call last week focused on terminology publication efforts leveraging tools Sean is working on to publish the information to the FHIM web page. The group reviewed two changes to the Allergy domain prior to publication and discussed tactics for promoting harmonization across specification families. They also reviewed the Immunizations domain and half of the lab domain prior to publication. This work should be completed in 1-2 more calls. The call this week is canceled due to the HL7 meeting. The next TM call will be on May 23.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com