FHA Weekly Status Report

Week Ending August 17, 2018

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was canceled as HL7 ballots became more time consuming than expected. The Clinical Documents domain modeling work, which includes clinical notes has been completed. Modeling work on the Assessment and Provider USCDI domains will be the focus this week.
* Terminology Modeling (TM) - the TM call last week reviewed the final needs for FHIM generation of CIMI ballot artifacts in preparation for the September HL7 CIMI ballot. Modeling of the Skin and Wound Assessment domain will resume this week.
* The FHIM presentations for NLM and HHS CIO Office are undergoing final review by the FHA leads.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com