FHA Weekly Status Report

Week Ending October 19, 2018

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Avinash Shanbhag, Sherilyn Pruitt, Dan Chaput, John Forrester

**Accomplishments:**

* 10/17- CR- The Terminology Modeling call reviewed design assumptions and decided on one (datatypes). They also reviewed the Patient model & options for representing a) DAM fidelity or b) FHIM value.
* 10/19- CR- This week's information Modeling call provided attendees an overview of the progress to date on the Coordinated DAM FHIR Ballot project as well as discussed a potential re-alignment of the FHIM data types to support both analysis and implementation modeling. Steve H and Galen will present their proposed ideas on how best to do this on the Terminology calls next week and the week following (Galen will be out next week).

**Transition Planning**

* 10/19 -CR - The FHIM Transition Council met for it's kick off meeting to provide a level set about the sun-setting of the FHA, Introduction to The Open Group and review the scope of work for the FHIM Transition; there was also a brief discussion about where FHIM fits in with TOG's Health Enterprise Reference Architecture; step 6 of a 12 step process- information harmonization. The group was comprised of TOG's leadership as well as members of their Health council, FHIM team members and federal partners that use FHIM in their organizations and are proponents of the model (VA and DoD).
* The goal of this group activity is to determine the best options for the future steward of the FHIM; TOG vs another organization by identify risks, and concerns re: maintenance and access to the model and tooling as well as develop a transition plan that will include a timeline and milestones. This group will also discuss ways to enhance FHIM to better promote the use of the model in other SDOs and internationally.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com