FHA Weekly Status Report

Week Ending November 6, 2015

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - Continued modeling Radiology and Imaging domains. Expect to complete all modeling for this domain next week.
* Terminology Modeling - Continued modeling the Care Plan information domain. Expect to complete all modeling for this domain next week. Also continued modeling the Radiology and Imaging domains. Expect this modeling to take about five more weeks.
* Support for S&I Framework Initiatives - Continuing to follow DAF, SDC and CQF initiatives.
* Report Generation from the FHIM - Continued to populate the FHIM with mapping information and updated initial reports based. Further work needs to be accomplished to complete population of the mapping content and refine the report formats.
* Participated in the FHA Managing Board call.
* Participated in the DoD/VA IPO Jet call on common allergen terms.
* Development of FHIM Master Slide Deck - Continued developing the slide deck through weekly calls. The deck is virtually complete as to the slides to be included. Continued to review and improve the content of some slides.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com