FHA Weekly Status Report

Week Ending November 20, 2015

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was canceled due to AMIA. We will continue modeling the Clinical Decision Support information domain next week.
* Terminology Modeling - the terminology modeling call for this week was canceled due to AMIA. We will continue modeling the Care Plan information domain next week. Expect to complete all modeling for this domain next week. We will also continue modeling the Radiology and Imaging domains next week. Expect this modeling to take about four more weeks.
* Support for S&I Framework Initiatives - Continuing to follow DAF, SDC and CQF initiatives.
* Report Generation from the FHIM - Working on improvements to report generation based on the feedback received at the last HIM WG meeting. Another presentation will be given on the next HIM WG call.
* Participated in the DoD/VA IPO Jet call on common allergen terms.
* Development of FHIM Master Slide Deck - Continued developing the slide deck through weekly calls. Focusing on the History and Plan sections of the deck. Continued to review and improve the content of some slides.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com