FHA Weekly Status Report

Week Ending December 4, 2015

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week continued modeling the Clinical Decision Support information domain.
* Terminology Modeling - the terminology modeling call for this week continued modeling the Care Plan information domain. We expect to complete all modeling for this domain next week. We will also continue modeling the Radiology and Imaging domains next week. Expect this modeling to take about three more weeks.
* Support for S&I Framework Initiatives - Continuing to follow DAF, SDC and CQF initiatives.
* Report Generation from the FHIM - Working on improvements to report generation based on the feedback received at the last HIM WG meeting. Additional report formats have been created and tested. Another presentation will be given on the HIM WG call on 12/8.
* Participated in the DoD/VA IPO Jet call on common allergen terms.
* Development of FHIM Master Slide Deck - Continued developing the slide deck through weekly calls. The History section has been completed. Now focusing on the Plan section of the deck. Continued to review and improve the content of some slides.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com