FHA Weekly Status Report

Week Ending December 18, 2015

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week continued modeling the Clinical Decision Support information domain. We expect modeling of this information domain to take 4-6 months.
* Terminology Modeling - terminology modeling of the Radiology and Imaging domains continued. We expect this modeling to take 2 more weeks.
* Report Generation from the FHIM - Completed improvements to report generation based on the feedback received at the last HIM WG meeting. Further work will be done if new requirements are identified in the future.
* Development of FHIM Master Slide Deck - Continued developing the slide deck through weekly calls. Focusing on the Plan section of the deck. Continued to review and improve the content of some slides.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com