FHA Weekly Status Report

Week Ending January 8, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was canceled due to the HL7 meeting. The next modeling call on 1/15 will also be canceled due to the HL7 meeting. The time slot on 1/8 will be used for a terminology modeling call focused on the Radiology and Imaging information domains. We plan to resume information modeling of the Clinical Decision Support information domain on 1/22. We expect modeling of this information domain to take another 4-5 months.
* Terminology Modeling - terminology modeling call for this week focused on the Care Plans information domain. The Terminology Modeling call for next week (1/13) has been canceled due to the HL7 meeting. We plan to continue modeling the Radiology and Imaging information domains on 1/20. We expect this modeling to take 2 - 3 more weeks.
* Development of FHIM Master Slide Deck - Most of the work on the slide deck has been completed. The remaining work will focus on the Plan section of the deck. This work should only take 1-2 weeks.
* CIMI and FHIM - the FHIM Team continued analyzing CIMI and the potential integration of the FHIM and CIMI models. Further analysis work will be completed next week at HL7. We are in the information gathering phase of the analysis. The analysis will probably take about 60 days.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com