FHA Weekly Status Report

Week Ending June 17, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week resumed modeling CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements identified during the previous discussions.  We expect modeling of this information domain to be completed by July 29.
* Terminology Modeling - the terminology modeling call continued their process discussion related to using VSAC for the FHIM value sets repository.  The group used the General Orders information domain as their example for testing the complete process. The group will begin modeling the Encounter information domain on their call next week.
* CIMI and FHIM - the FHIM Team are participating in the CIMI WG task group meetings to develop an approach for integrating the content of the FHIM and CIMI models. The task group is meeting twice a week. They have begun investigated the possibility of fully combining the two models into one, not just the content. This work is expected to take another 4-5 weeks.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com