FHA Weekly Status Report

Week Ending July 01, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - the information modeling call for this week was canceled due to lack of attendance due to the holiday. Modeling of the CDS content and enhancing the FHIM model structural capabilities to support all CDS requirements will resume next week.  We expect modeling of this information domain to be completed by July 29.
* Terminology Modeling - the terminology modeling call began modeling the Encounter information domain. Modeling of the Encounter domain is expected to be completed by August 21.
* CIMI and FHIM - the FHIM Team are participating in the CIMI WG task group meetings to develop an approach for integrating the content of the FHIM and CIMI models. The task group is meeting twice a week. They have begun investigating the possibility of fully combining the two models into one, not just the content. Galen is doing some prototype work using the FHIM Allergy information domain to test the potential integration of the FHIM UML model and a CIMI AML (Archetype Modeling Language) model. This analysis and prototyping work is expected to be completed by the next HL7 meeting in September.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com