FHA Weekly Status Report

Week Ending November 18, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling - on the call last week the group continued modeling discussions concerning enhancing the FHIM model structural capabilities to support all CDS requirements and integration with CIMI. We expect this work to be completed between 12/16 and 12/31/2016. Significant progress was made on harmonizing major structural components such as provenance. The call for this week is canceled due to the Thanksgiving holiday.
* Terminology Modeling - the terminology modeling call last week continued modeling the Patient Education information domain. This work will be completed on the call this week. After that we will begin modeling the Eligibility, Enrollment and Coordination of Benefits information domain.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week on the CIMI calls and the Friday information modeling calls. This work is estimated to be completed by 1/27/17. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be developed. A proposal has been submitted to the DOD/VA IPO to establish a Joint Incentive Fund (JIF) pilot test project. A decision on this proposal should be made in January 2017. Further updates on work in this area will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com