FHA Weekly Status Report

Week Ending January 13, 2016

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week and the call this week were canceled due to the HL7 meeting. Discussions concerning the integration of CIMI and FHIM will continue at the HL7 meeting. We expect the discussions to be completed by 1/31 and the FHIM restructuring should be completed mid-February.
* Terminology Modeling (TM) - the TM call last week discussed the TM modeling process. The TM call for this week is canceled due to the HL7 meeting. We will continue modeling the Eligibility, Enrollment and Coordination of Benefits (EECOB) information domain next week. We expect the EECOB work to be completed by mid-February.
* Prototyping of approaches to integrate CIMI and FHIM and support the FHIR information exchange format continued last week on the CIMI calls and will continue at the HL7 meeting. This work is estimated to be completed by mid February. Updates on the progress of prototyping efforts will be provided on the Managing Board calls.
* Proposals to conduct pilot tests for integrating FHIM, CIMI, SOLOR and CQF models continue to be developed. A proposal has been submitted to the DOD/VA IPO to establish a Joint Incentive Fund (JIF) pilot test project. A decision on this proposal should be made by the end of January 2017. Further updates on work in this area will be provided on the Managing Board calls.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com