FHA Weekly Status Report

Week Ending June 09, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued modeling the Security information domain. We expect this modeling to continue this week. The FHIM team continued participating in weekly CIMI calls. Further work on CIMI and FHIM harmonization will be accomplished as CIMI further defines CIMI structures and harmonizes with FHIR.
* Terminology Modeling (TM) - due to unavailability of the security SME, the TM call for last week was devoted to discussing SOLOR and its use/harmonization with FHIM. A version of SOLOR has released which the FHIM team has begun analyzing. The FHIM team is at a meeting in DC this week, so the TM call is canceled this week.
* The team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued. Updates on the progress of pilot test efforts will be provided at the Managing Board meetings.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com