FHA Weekly Status Report

Week Ending October 13, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week resumed harmonization work with FHIR STU 3. The main focus was the Enrollment, Eligibility, Coordination of Benefits domain. The call this week will either continue this FHIR STU 3 harmonization work or resume CIMI/FHIM harmonization work depending on which SMEs are able to attend..
* Terminology Modeling (TM) - the TM call last week discussed our approach for finalizing the Immunization domain, working primarily with CIMI, but also with FHIR Core. Also the group started to review the Lab domain, specifically lab interpretation codes. This week the the call will continue discussions concerning open items in domains that have already been modeled such as Lab.
* The FHIM team has completed work on the structural integration of CIMI and FHIM while proposals to pilot test the work that has been completed (the harmonization of the FHIM with CIMI, SOLOR, and CQF models) continue to be pursued, including several potential pilot test initiatives identified at the June FHIM team meeting and discussed at a meeting in conjunction with HSPC on August 1. Progress is slow and the team is still looking for a pilot test that will fully test the models, tools and processes developed by the FHIM project.
* The team continued work on the FHIM transition plan by contacting organizations that might contribute financially to supporting the FHIM project once it transitions. The goal is to identify the three best options (organizations) for FHIM transition.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com