FHA Weekly Status Report

Week Ending November 03, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week continued the FHIR STU 3 harmonization work. It focused mainly on the Enrollment, Eligibility and Coordination of Benefits domain. The FHIR STU 3 harmonization work is approximately 50% complete and full completion is targeted for the end of November. This week the call is canceled due to the holiday.
* Terminology Modeling (TM) - the TM call last week continued discussions concerning open items in domains that have already been modeled. The group reviewed the Vitals value set plan for SOLOR and CIMI. They also discussed common elements at NIH: it appears the SDC may be mothballed even though an NLM application uses the SDC questionnaire. The group finalized a plan to take allergy criticality to the HL7 Patient Care workgroup on 11/20 as a test case for harmonization. Discussions concerning open items in domains that have already been modeled will continue on the call this week.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com