FHA Weekly Status Report

Week Ending November 10, 2017

**Company Name:** Apprio Inc.

**ONC Client Name:** ONC, FHA

**ONC Individuals Supported:** Gail Kalbfleisch, Cheryl Madlansacay, John Forrester

**Accomplishments:**

* Information Modeling (IM) - the IM call last week was canceled due to the holiday. This week the group will continue the FHIR STU 3 harmonization work. It focused mainly on the Enrollment, Eligibility and Coordination of Benefits domain. The FHIR STU 3 harmonization work is approximately 50% complete and full completion is targeted for the end of November.
* Terminology Modeling (TM) - the TM call last week continued discussions concerning open items in domains that have already been modeled. The group reviewed the criticality map proposal to the Patient Care WG. The intention is to ask the Vocabulary WG if we can put that example (or some other) into the UTG process. The group then discussed open items related to the Lab domain and determined that all current value sets can be published (FHIR, VSAC, PHIN VADs), that LabCop sets are to be published in VSAC and that FHIM suggestions will go to the Orders and Observations WG. Discussions concerning open items in domains that have already been modeled will continue on the call this week.

**New Risks Identified and Mitigation/Resolution Recommendations:**

# Comments/Remarks:

# Point of Contact:

**Name:** Steven Wagner

**Telephone:** 603-624-5942

**E-mail:** swagner@apprioinc.com