## Slide 1: FHA Managing Board Meeting
March 18, 2015

## Slide 2: Health Information Modeling WG
Purpose: Develop information and implementation models to fully support health interoperability and harmonize information from the individual federal partners and standards organizations into a single, logical, health information model that can be used as the basis for a model driven architecture (MDA) approach to generating interoperability specifications.
Target: Fully integrate the FHIM into the S&I Framework process and develop interoperability specifications using the MDA approach to support MU and other federal partner use cases
Recent/Upcoming Deliverables:
  Begin second effort integrating FHIM into S&I Framework: est. completion 5/29/15
  Finish mapping FHIM to all ongoing S&I Framework initiatives (10 of 13 completed): est completion 4/3/15

## Slide 3: Health Information Modeling WG
 | FEDERAL PARTNERS PROBLEM STATEMENT
 | Develop information and implementation models to fully support health interoperability and harmonize information from the individual federal partners and standards organizations into a single, logical, health information model that can be used as the basis for a model driven architecture (MDA) approach to generating interoperability specifications.
 | REQUESTORS: VA, DoD
 | Obtaining broad participation/input from the federal partners Fully integrating the FHIM into the S&I Framework process and maximizing its efficient use Standardizing the process and tools for modeling business use cases Obtaining sufficient FHA or in-kind federal partner resources to accomplish all the work required to achieve goals Hot Button Issue Integration of FHIM into S&I Framework going slowly. First effort did not complete task. Second effort about to start. Support for mapping S&I Initiatives to FHIM seems to have dried up.
 | TARGETS/GOALS
 | Fully integrate the FHIM into the S&I Framework process Interoperability specifications using the MDA approach to support MU and other federal partner use cases
FEDERAL PARTNERS ACTION PLAN
 | Action | Date
 | Model at least one additional information domain per quarter (18 of 37 modeled, 1 underway, 18 to be modeled) | Quarterly
 | Model terminologies and define value sets to support each information domain modeled in previous action item | Quarterly
 | Finish mapping all ongoing S&I Framework initiatives to FHIM (10 of 13 completed) | Ongoing Est. Completion 4/3/15
 | Integration of FHIM into the ongoing S&I Framework process | 5/29/15 S&I Dependent
 | Produce interoperability specification for S&I Framework using the MDA process (Dependent on completion of action item above) | S&I Dependent
 | Support evaluation of FHIM by DAF/SDC/CQF Tiger Team to support their information modeling requirements | S&I Dependent
= On Target
= “Go Faster”
= Not Started
= Late/Problem Area
= Complete
DELIVERABLES
Harmonized, logical information model (FHIM) (est. 3 years to complete modeling all domains) Interoperability specifications