## Slide 1: This is a FHIM Master Deck Covering FHIM Value Proposition to Stakeholders FHIM Going Forward Strategy FHIM History and FHIM Plan
This is a working document; it is not approved for official use / public distribution.
10/29/2015
1

## Slide 2: Acronyms
CDA | Clinical Document Architecture |  | IM | Information Management
CCDA | Consolidated CDA |  | ISA | Interoperability Standards Advisory
CMS | Centers for Medicare & Medicaid Services |  | IT | Information Technology
DAF | Data Access Framework |  | JIP | (DOD-VA) Joint Interoperability Plan
DBA | Database Analyst |  | MDHT | Model Driven Health Tool
EHR-S FM | EHR System Functional Model |  | NIEM | National Information Exchange Model
FHIM | Federal Health Information Model |  | NIST | National Institute of Standards and Technology
FHIR | Fast Healthcare Interoperability Resource |  | NLM | National Library of Medicine
GFI | Government Furnished Information |  |  | 
HIE | Health Information Exchange |  |  | 
HIT | Healthcare Information Technology |  | ONC | Office of the National Coordinator
HHS | Health and Human Services Agency |  | S&I | Standards and Interoperability
IBRM | Integrated Business Reference Model |  | SDO | Standards Development Organization
ICIB | Interagency Clinical Informatics Board |  | SME | Subject Matter Expert
IHE | Integrating the Healthcare Enterprise |  | V2 | HL7 Version 2 Messaging
2
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 3: Glossary of Key Artifacts/Models Compared-and-Contrasted to FHIM
FHIM refines the conceptual HL7 Reference Model into a logical Reference Information Model which focuses on clinically related domains and the superset of entities, associations and their attributes and value set, based on the Federal Use Cases and SME input. FHIM is intended to be constrained to particular applications (e.g., immunization management system/registry).
  HL7 (Detailed) Clinical Models and CIMI Architypes start with clinical concepts (e.g., temperature) and necessary / provenance meta-data needed to inform FHIM.
EHR-S FM functions are associated with CIMI/FHIM Logical entities to define system objects, capabilities and Services.
ICIB Lists and associated Use Cases provide a context for the use of the various models.
S&I initiatives have been mapped to FHIM; where for example, an interoperable Data Access Framework (DAF) must be a FHIM subset.
    NIEM, FHIR, CDA, CCDA, HL7 V2, NCPDP, HL7 v12 are implementation paradigms; where for interoperability, they must be consistent FHIM sub-sets.
          - NIEM, FHIR, CDA, CCDA implementation guides can be generated by MDHT using FHIM
          - HL7 V2, NCPDP, X12 are XML messages, which already have implementation guides.
IHE Technical Framework defines specific standards-based systems integration implementations to achieve effective sharing of medical information.
NIST Risk and Security Frameworks establish cybersecurity risk assessments and a structure to create, guide, assess and improve comprehensive cybersecurity programs.
3
10/29/2015
See notes page for additional details
Notes: HL7 Clinical Models and CIMI focus on concepts and the necessary meta-data / provenance (who, what, when, where, how) to support specific use cases.
FHIM focuses on domains and the context in which entities, associations and their attributes and value sets exist, based on the Federal Use Cases and SME input.
DAF can use FHIM as its information model to support federated queries.

## Slide 4: FHIM Value Proposition to Stakeholders FHIM Going Forward Strategy FHIM History FHIM Plan
10/29/2015
4
See notes page for additional details
Notes: Directions:
1. What is FHIM/Value Proposition (what is it; what it does that others don’t; benefits; where it should be applied; uses, user base, reference to compare & contrast results aimed to show the distinctions from things that it is confused with)
Strategy to increase current usage/user base (we have been sharing low hanging fruit like the DoD/VA HDS Bus Line Wkgps; this can be expanded so we don’t overlook those instances where it could have been used but wasn’t; (assume we will tackle the best way to show where FHIM could have been used). This has the opportunity to show savings of time & effort and to do that, it might be relevant to lay out the ‘process of how best to apply FHIM’. (The process could be a component of the first, but here it gets extended to show (via examples) how it can / could have accelerated or streamlined efforts
“Going Forward” Strategy to showcase opportunities (US Realm EHR-S FM Profile) and their merits
History of FHIM so the context for how it started, stalls, stops, refreshes all track.
Internal Activities (that need to be part of a mini project plan that ultimately works to optimize awareness & use of FHIM) This is where we place to paper what we’re up to, why and how that is executed. The tasking to produce 4 informative briefs is one; the fact that we have to have an ‘order to socialize’; we need to have efforts that identify what’s critical to its success but has been weak or lacking: Feedback Loops so product is improved; predictable events where we are far more overt about choosing what is worked on and when and how the stakeholders engage in that. Activities where we do these things in partnership with others so FHIM is seen as ‘part of the bigger set of assets’
2. From Friday Invite:
BASED ON OMISSION (of Extendors), I EDITED THE OUTLINE BELOW:
This session has been designed to be a working session – aimed to optimize the manner in which resources specifically FHIM can be better understood by a growing audience of stakeholders and through ‘practical uses’ using practical language.
Members here have a part in promoting mainly FHIM but also MDHT and fitting that into the “here and now” by fulfilling needs and overcoming frustrations that exist among DoD and VA leaders & direct stakeholders (that’s where I especially fit in).
OLD BUSINESS TO FINISH OUT: we’ve had the study and display of various data lists / resources in order to understand the purpose & distinctions/ common ground. They are:
FHIM
DAF
DoD/VA’s Data Domains and
ONC’s Interoperability Roadmap “Clinical Data Set”
In support, I sent 4 Sep, the version I had last. My question: What is the best way to present this analysis…..to describe the distinctions……to reduce the confusion? Considering the FHIM could very well have ‘informed’ the DAF, perhaps part of this analysis should point out how the FHIM could have / could still enhance the DAF.
FHIM History RECAP: Without making excuses, we have had tremendous change in governance and SME leadership and EHR redirection. That has had impact to FHIM utility. A quick recap has the opportunity to make real obvious that ‘the time is now’ to show how this ‘all’ can come together.
EXPANDING THE MARKETING OF FHIM: This group should also consider if anything else has been holding FHIM back. I’ve for example, heard that the label and the sponsor (FHA) suggests it’s only for the federal partners. I understand that wasn’t our intent. Has anything since bypassed FHIM? Some think so
With the recent addition of Steve Hufnagel to this team, and the dusting off of good products we hope to promote:
Intentions & Benefits of FHIM
Users / Usage as many believe there is no known use (my immediate ask to address).
  Who were the participants in its build?
  Who has analysed it?
  Users?
    I know 2 plus years ago EHR domain analysis S&I Branch conducted all started with FHIM; it had gaps and our work was bolstered with DCMs & SCSs
    Catherine Hoang at last week’s IPO ONC TownHall stated VSAC has used FHIM
    What else? Who else?
Distinctions from other assets (data lists) so easily mixed up. (If CIMI & FHIM aren’t the same describe that, etc; )
How & When to Apply
  Lifecycle of Efforts: If technology hasn’t bypassed FHIM’s utility and in general the need for conceptual, logical & physical informational modeling efforts, we have to convey that
  Making the case via an implementation ……via these DoD & VA HDS Bus Line Work Groups based on the 4 JIP use cases is an ideal place for FHIM to serve as a reference
Extendors: What extends the utility of FHIM in this case? Specifically, what role does the MDHT play in extending value of FHIM. (We know MDHT is extending utility of multiple resources; how is that applied here and why is that appealing?)t
For Prep: Adding in Questions with Answers that we should anticipate such as why do I need FHIM if I have FHIR, etc?
3. From Contacts with Nancy / CAPT Trinh:
CAPT Trinh: Started with a problem about how in the current state standards are not easy to implement and in fact are implemented in different ways by different vendors. In reply Galen stated that is actually the Strength of FHIM. It exists in essence as a organizing paradigm so that if DoD and VA leverage FHIM as their logical information model those implementation challenges are past history.
Recommended a Slide that in an Irratic Fashion Initiated the Brief with a Slide that portrayed a lot of short statements; each a different problem statement associated with FHIM and in total a prompt for the series of informational briefs. The sampling of problem statements can include but is not limited to:
I don’t know anyone that uses FHIM?
What is FHIM anyway?
In the midst of so many advancements are information models still necessary?
If we have a vendor that has a built in information model, why do I care about FHIM?
If we have FHIR, why do we still need FHIM?
FHIM, VHIM, CIMI, HL7’s RIM…how does one make sense of it all?
The ecosystem is expanding and with that so is the information data model
The Interoperability Roadmap expects a learning health system

## Slide 5: Bottom Line Up Front: FHIM can be Instrumental to VA/VistA and DoD/Cerner Modernization Interoperability
FHIM Objective: To define consistent data and terminology as
  Organizing paradigm among standards and interoperability
  Superset of US EHR data and terminology used by Federal Agencies; where,
  Information Exchanges are consistent FHIM subsets.
FHIM is a
A logical information model designed to enhance semantic interoperability
  Composition of EHR related data defined by Federal Agency SMEs
    Categorized into clinical domains,
    Containing a data dictionary and value sets
    Defining data structures, data hierarchies and data associations
  Logical Reference Information Model for US health data and terminology
    consistent terms, definitions, rules, data structures and value sets for
      Conceptual HL7 Reference Information Model (RIM)
      EHR and ancillary services systems’ interoperability
      Joint Health Information Exchange (HIE) interoperability
      VA/VistA-4 and DoD's/Cerner healthcare management systems’ interoperability
5
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 6: FHIM can be an Information / Data Organizing Paradigm
6
This is a working document; it is not approved for official use / public distribution.
10/29/2015
Standards
Legislation
Market Forces
Technology Change
Change
Management
Stakeholder Change
NIEM, HL7 (FHIR, CCD, CDA, CCDA) or ASTM CCR?
FHIR Profile
Proliferation

## Slide 7: Value Proposition
7
This is a working document; it is not approved for official use / public distribution.
10/29/2015
FHIM offers a forum to harmonize requirements among agencies, such as
  VA and DoD need to agree on Vitals codes; where,
  FHIM analytical work has already resolves this.
FHIM's use of MDHT offers a concrete, implemented, workable platform for harmonization decisions such as US Realm specifications
    US Realm FHIR profiles,
    CDA templates,
    NIEM packages, etc.

## Slide 8: FHIM Can Have a Direct Impact
8
This is a working document; it is not approved for official use / public distribution.
10/29/2015
FHIM can define a US Realm FHIR Profile with Value Sets at NLM VSAC
  FHIM can normalize the content of FHIR profiles across all the different (and potentially inconsistent) profiles that are being generated.
FHIM Logical Model vs. COTS & Legacy Physical Models
  Can be logical Reference Information Model (RIM) for DAF
  COTS Physical Model verification-and-validation done by analysts
FHIM and EHR Functional Model can define Components and Services
  Agile Development and Pilots can be more efficient and effective
MDHT(FHIM) can generate consistent Interoperability Specifications
  NIEM, CDA, CCDA, FHIR Interoperability Specifications for implementers

## Slide 9: Federal Health Information Model
A Logical Information Model of Health Data developed in collaboration with the federal agencies
Harmonizes content (information, terminologies and value sets) across federal partners and standards organizations
Integrated with open source Model Driven Health Tools (MDHT)
Can generate HIE Implementation standards for multiple Platform Specific Models (PSMs)
This is a working document; it is not approved for official use / public distribution.
10/29/2015
9

## Slide 10: FHIM Information Domains Modelling Status
10
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 11: Preliminary FHIM PLAN
FY2015 | FY2016 | FY2017 | FY2018+
Case Mgmt. TM | Clinical Decision Support IM-TM (180) | Social Work IM-TM (90) | FHIM & Terminology (TBD)
Radiology/Imaging IM & TM (180) | Consultations IM-TM (180) | Surgery IM-TM (90) | 
Clinical Decision Support IM-TM (180) | Clinical Documents IM-TM (90) | FHIM & Terminology (TBD) | 
Clinical Decision Support IM-TM (180) | Social Work IM-TM (90) |  | 
FHIM-MDHT (90) | FHIM-MDHT (270) | FHIM-MDHT (TBD) | FHIM-MDHT (TBD)
FHIM-S&I Framework (90) | FHIM-S&I Framework (270) | FHIM-S&I Framework (TBD) | FHIM-S&I Framework (TBD)
US Health IT Architecture (TBD) | US Health IT Architecture (TBD) | US Health IT Architecture (TBD) | TBD
11
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 12: FHIM interoperability specifications are developed using the following process:
Model information in the FHIM (a platform independent model (PIM)) - refer to the FHIM information modeling process and style guide
Define terminologies and value sets for coded data attributes in the FHIM - refer to the FHIM terminology modeling process guide
Follow the Model Driven Architecture (MDA) process guide and use the MDHT to produce a draft implementation standard
  Identify specific the use case(s) for exchange of information and the target Platform Specific Model (PSM) to support the exchange
  Constrain the FHIM and associated terminologies/value sets to generate a PIM that contains the information needed to support the use case(s)
  Use the use case PIM to generate the target PSM
Use the PSM to generate artifacts for the target interoperability specification standard, including:
  Documentation that is automatically transformed from the UML models to Darwin Information Typing Architecture (DITA) XML (an OASIS Standard) which is then published to Portable Document Format (PDF) and HyperText Markup Language (HTML) formats. Developer documentation includes the complete aggregate list of all inherited elements and conformance rules.
  Java APIs to create, consume and validate XML documents
  Conformance rules modeled in UML are transformed to Object Constraint Language (OCL) expressions that are executed by the Java runtime
Pilot test the draft interoperability specification standard
Submit the draft interoperability specification standard to an SDO for ballot/approval
10/29/2015
12
See notes page for additional details
Notes: FYI…..details here are from Steve W & are based on old S&I processes; facelift needed; HIM WG also needs a facelift; both may prove relevant ways to get this messaging & expanded engagement opps intoroduced.
FHIM interoperability specifications are developed to meet the following definition of health interoperability:
Interoperability has been generically defined as “The ability of software and hardware on different machines from different vendors to share data.” In a health environment, a higher degree of interoperability is required and can be measured by the degree to which all health information relevant to an individual is completely, timely, reliably, accurately, securely, and accessibly integrated to support health services provided to the individual. Above all, interoperability means that the intended meaning of the information is interpreted in the same way by the sender and the receiver. Information needs to be understood at the point of care and available to local decision support mechanisms. Achieving interoperability is no easy task due to the complexities of health concepts. Achieving health interoperability requires:
Information that is computable and understandable, i.e., the ability for information shared by systems to be understood at the level of formally defined concepts;
Information that is in a standardized, coded format whenever possible;
Information that can be used by systems addressing payment, research and clinical uses, including computations to support clinical decision making and performance measurement;
Display of information from outside sources with that generated internally; and
Information that can be stored in coded form within a data repository other than the repository that generated it.
As a result, FHIM interoperability specifications are not just the FHIM model, but a complete set of artifacts to fully support interoperability, including:
Harmonized information concepts that are defined to meet the above definition of interoperability
Harmonized terminology and value set information that is defined to fully support semantic interoperability
Implementation guides/interoperability specifications that includes the information concept and terminology/value set information described above as well as APIs for developers to develop instance implementations of the interoperability specification, a test suite for verifying that the implementation fully conforms to the interoperability specification and other electronic information to assist developers in developing their instance implementations.
FHIM can also export the information model and its contents into an XML Model Interchange (XMI) format that can be used by federal partners for other purposes, such as designing physical databases in their organizations.

## Slide 13: Deliverables...Continued
In Process
Model 17 of 37 FHIM information domains
Terminology modeling of 25 of 37 FHIM domains
Generate drafts of HIE implementation standards to support federal partner interoperability use cases
Populate the UML profile and begin generating reports
Leverage the FHIM as the information model for the NIEM Health Domain
Migrate the fhims.org to a .gov in FY2016
10/29/2015
13
See notes page for additional details
Notes: Information modeling of remaining 17 of 37 FHIM information
Terminology modeling of remaining 25 of 37 FHIM domains
Generate drafts of HIE implementation standards to support federal partner interoperability use cases.
Populate the UML profile and begin generating reports
Leverage the FHIM as the information model for the NIEM Health Domain

## Slide 14: Deliverables…… continued
Completed
Model 20 of 37 FHIM information domains
Terminology modeling of 12 of 20 FHIM domains
Integration of FHIM and associated terminology models with Model Driven Health Tools (MDHT)
Process guides
Prototyping of each individual process, model and tool
Prototyping of HIE Framework
Generation of a draft implementation standard in CDA & NIEM
Mapped to all S&I Framework initiatives
Draft comparative report between two versions of the FHIM
Definition of a UML profile to support enhanced report generation
10/29/2015
14
See notes page for additional details
Notes: Information modeling of 20 of 37 FHIM information domains (e.g., Person, Lab, Medications, Health Concerns/Problems, Orders, etc.)
Terminology modeling of 12 of 18 FHIM domains
Integration of FHIM and associated terminology models with Model Driven Health Tools (MDHT)
A complete set of process guides for information, terminology and implementation modeling. Process guides are both a deliverable and a benefit
Prototyping of each individual process, model and tool
Prototyping of HIE Framework (fully integrated processes, models and tools that support the Model Driven Architecture approach to generating HIE standards)
Generation of a draft implementation standard for the exchange of immunization information in both a CDA and NIEM format
Mapped FHIM to all S&I Framework initiatives
Definition of a UML profile to support enhanced report generation
Definition and generation of a draft comparative report between two versions of the FHIM

## Slide 15: Engagement Opportunities in the Standards & Interoperability (S&I) Framework
Support for federal partner priorities such as Healthcare Directory
Direct support of federal partner use cases
Provides semantic and syntactic modeling constructs to support the definition of information
Combined with MDHT*, can be used to generate implementation standards using an MDA* approach
  *MDHT = Model Driven Health Tools
  *MDA = Model Driven Architecture
FHIM
S&I
Requirements
Scope
Modeling
Publish
Use Case
Pre-Discovery
Reference Implementation, Test & Pilot
Harmonization
Evaluation
10/29/2015
15
See notes page for additional details
Notes: In working with the S&I Framework, the FHIM has several opportunities to leverage nationwide standards to further enhance semantic interoperability across the federal healthcare space and generate implementation standards for partners and other organizations looking to exchange health information with federal agencies.

## Slide 16: FHIM Mapping to FHIR, C-CDA, Etc.
FHA mapped Meaningful Use 2 data requirements
  C-CDA 1.1 templates
  Data Access Framework FHIR* Profiles
  Quality Improvement Core IG* FHIR Profiles
  Structured Data Capture FHIR IG profiles to identify gaps, overlaps, and conflicts (harmonization)
The mapping information is automatically imported into FHIM and allows for continued traceability to information requirements and interoperability specification (i.e. CDA and FHIR IGs)
*FHIR = Fast Healthcare Interoperable Resources
*IG = Implementation Guide
10/29/2015
16
See notes page for additional details
Notes: Value of mapping FHIM data elements to information exchange format specifications:
A unique meaning is assigned to each data element exchanged and some of the semantic ambiguity still remaining in implementation guides (IGs), templates, and profiles used for conformance testing is removed.
A mechanism for creating additional CDA templates and FHIR profiles to meet the needs of federal partners in a way consistent with existing IGs using information exchange requirements already documented in the FHIM is provided.

## Slide 17: OpenGroup April 2015 “Enhancing HIE with the FHIM” Report
“The Open Group Healthcare Forum commends the FHIM for:
1. The FHIM catalogs a large number of key shared information exchange needs …
2. … based on actual scenarios provided by 20 federal partners …
3. … in a structured model populated with consensus-based industry standards.
4. The FHIM documents the model building processes, which is key to building understanding, confidence, and support.
5. The FHIM enhances automation of healthcare data exchange, thus promoting higher quality and efficiency.
… relating the FHIM to other major efforts to achieve healthcare
interoperability can be an important step in helping to enable
The Open Group vision of Boundaryless Information Flow.”
17
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 18: FHIM Users and Uses
    FHIM is informed by
    Federal Partners, including, but not limited to:
    VA Information Model
      SSA and CMS identity, person and other initiatives
      CDC community/public-health initiative
      NCI Cancer Informatics Program
      FDA Data Standards Program
    S&I Framework Initiatives
    Federal Standards Committees
    CIMI
    Standards Organizations, including, but not limited to:
      HL7, ASTM,
      NCPDP, RxNorm,
      HITSP, DICOM,
      X12
18
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 19: FHIM Users and Uses
FHIM informed
VA’s use of NLM Value Set Authority Center (VSAC)
    VSAC holds MU value sets and FHIM value sets
VHA Business Information Model updates for VistA Modernization
    VistA/CPRS and/or Vista Evolution (VE)/e Health Management Platform (eHMP)
  S&I Framework Community Led Initiative on Public Health Reporting*
  FHA sponsored Information Exchange Prototype for Immunization*
  Open Group efforts to achieve their vision of boundary less information flow*
  * these are ready for follow on work
19
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 20: FHIM Users and Uses
FHIM informed DHA/MHS Business and Enterprise Architectures
DODAF DIV-1 conceptual data view
    Consistent entity names, definitions, relationships
DODAF DIV-2 logical data view
    adds consistent attributes, terminology, value sets; where,
    interoperability requires venders to have physical schema that conform to DHA’s DIV-2
  Mapping of use cases to system objects, components and services
    DIV-2 constrained EHR-S FM functions composed into objects and components
    DIV-2 constrained Information Model for common services
    DIV-2 constrained DAF-FHIR profile for DOD-VA Health Data Services (HDS)
  Successful (interoperable) transition of legacy to future-state systems requires:
    Legacy physical schemas mapped to DIV-2; and, DIV-2 mapped to future-state systems’
      databases, exchanges and viewers
      public health surveillance, research
      clinical decision support, population health analytics
      HIPAA, Meaningful Use stage 2/3, ARRA/HITEC Act and NDAA compliance
20
10/29/2015
See notes page for additional details
Notes: All,
Gail has asked that I convene a senior level meeting on the Federal Health Information Model (FHIM) to discuss the following:
· Who is using the model
· How the model is being used
· Agency concerns
This is intended to be a preliminary discussion to help us better understand the future of the FHIM.
Please send a list of those in your agency that should be included in this discussion so I can coordinate schedules.
Thank you,
Caitlin
******************************
Please invite Alan Bartholomew and Krystol Shaw. The FHIM was used to support the DoD-VA iEHR between 2009-2013, whose purpose was to support a SOA/Services-based interchange between organizations and Federal Entities. The requirement for Services-based interchange, unlike string data exchange, is to have a context-based information model to support each process-based service, with accompanying terminology. In 2013, the work I funded with DoD IM monies, then evolved into building the core MHS Conceptual and Logical Data Models (DIV-1 and DIV-2 DODAF conformant) for MHS Clinical Core necessary to support Interchange of Clinical and Health Insurance Data, and to support our underlying EHR for the To-be future. Our next phase in FY16 is to plan on expanding our clinical core models based on the FHIM, and perhaps add to the FHIM in the areas of needed support and interchange with medical materiel, devices, Occupational Health/Personnel Accession, scheduling, records management, etc., while we work on the areas critical to the MHS and others for data migration of legacy data to the to-be environment.
I will be on leave next Wednesday, but please send me the invitation for awareness.
Nancy
********************
We (IPO) are in the process ‎of identifying the ‎cohort of people who need to be part of the discussion and will let you know.
Thanks for the background Nancy.
The question that comes up for me, in light of the DoD's current interoperability product line (DMIX), EHR solution (DHMSM) and theater product line (JOMIS); and Vista Evolution trajectory is - how does the FHIM get operationalized in these solution suites (or does it) and what has to be present to make that happen? If oi doesn't, what's the ROI?
Lauren
*********************************
It has also been a way for the various federal agencies-- among them the FDA, CDC, CMS, SAMHSA, DoD, VA to put data requirements together into a conceptual information model architecture and note where there are conflicts caused by overlaps in federal regulations. This has been very useful to raise awareness of and note the agencies' different use cases for information and the terminologies required thereof when doing data interchange for reporting, public health, compliance, research, and providing care.
Nancy
****************************
I'm not sure about a specific ROI but the FHIM model would not be specifically operationalized since it is more conceptual vs physical. It does/should provide a common categorization of all the data that the healthcare enterprise needs to conduct business. It should help to create areas of focus (Domains) and all the specific data required to describe them. Each initiation of the physical data created by electronic Health record systems can be different but they all should be able to point to a common model(FHIM) so that related semantics and syntax can be agreed to support sharing between systems. So FHIM is one of those Strategic model that does directly support but if we had one we wouldn’t have to spend so much time and energy on developing mapping and work around like HDD etc. My two cents. I'm sure there are other that may be able to describe the benefits in another way. I look forward to future discussion.
BART

## Slide 21: FHIM Use
21
This is a working document; it is not approved for official use / public distribution.
10/29/2015
2012 Lab Prototype for ONC
2013 Immunization Information Model for CDC
2013 MDHT Generated Implementation Guide Standard for CDC
2014 Public Health Information Model for CDC
ISSUE 1: Need IPO, DoD and VA champion
ISSUE 2: Ease of use for implementers (API?, short video tutorials)
ACTION: Steve Wagner
  locate CDC Immunization & Public Health artifacts and
  POCs
ACTION: Galen & SteveW: Augment History to show why FHIM is not complete, due to change in leadership and direction.

## Slide 22: FHIM Lessons Learned
22
10/29/2015
FHIM is clear, complete, concise, correct, consistent; and,
    FHIM can support efficient and effective reuse of Federal Agencies’ wisdom; where,
    FHIM can be used to harmonize / de-conflict standards
FHIM as an enhanced resource, keeps pace with and is mapped to
    standards (e.g., HL7, SNOMED, NCPDP, RxNorm),
    Implementation Resources (e.g., FHIR, CCDA) and
    S&I Initiatives (e.g., DAF); and,
    Tooling; where, FHIM leverages MDHT to provide implementation guides for developers.
FHIM has a base of users
    FHIM is a far better resource, if it is used up front to address data / information gaps
    Communications and outreach are needed to build a larger base of users
        Agency S&I Framework projects’ interoperability-goals achievements are accelerated.
        reuse ensures effective data exchanges with other organizations & their resources
See notes page for additional details
Notes: HL7 Clinical Models and CIMI focus on concepts and the necessary meta-data / provenance (who, what, when, where, how) to support specific use cases.
FHIM focuses on domains and the context in which entities, associations and their attributes and value sets exist, based on the Federal Use Cases and SME input.
DAF can use FHIM as its information model to support federated queries.

## Slide 23
See www.FHIMS.org for more information
FHIM Proponents:
Catherine Hoang, VA Proponent
Ian Komorowski, VA Proponent
Nancy Orvis, DHA Proponent
Nona Hall, IPO-Proponent
FHIM Supported by:
Galen Mulrooney, FHIM Data-Modeling Lead
Jay Lyle, FHIM Terminology-Modeling Lead
Bobbie Peterson, FHIM Program Manager
Steve Wagner, FHIM Project Manager
Steve Hufnagel, FHIM-HL7 Facilitator
Sean Muir, FHIM MDHT-Implementer
Dave Carlson, MDHT Project Lead
Rob McClure, FHIM Clinical-SME
Is FHIM’s Value Proposition clear?
23
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 24: FHIM Website Resources www.FHIMS.org
24
This is a working document; it is not approved for official use / public distribution.
10/29/2015
FHIM Logical Information Model: where,
  FHIM Terminology Value Sets are on CDC PHIN/VADS
  FHIM Terminology Value Sets are on NLM VSAC
    UMLS license required to see content
FHIM Domains
Project Documents
  FHIM Model-Driven Implementation Process Guide
  Terminology Modeling Process Guide
  Information Modeling Process Guide
  Information Modeling Style Guide
MDHT

## Slide 25: Additional FHIM Website Resources www.FHIMS.org
25
This is a working document; it is not approved for official use / public distribution.
10/29/2015
FHIM Fact Sheet & Related Links
Pressure Ulcer Sample Model
Model Downloads
FHIM Unfragmented Model as ZIP file
FHIM XMI Version of the Model as ZIP file
FHIM Terminology Model as ZIP file
Slide Presentation: FHIM Model Content Overview
Conferences, Presentations and Data Sheets
Federal Health Architecture Data Sheet
Government Health IT Conference & Exhibition
HHS ONC Intro to NIEM and the S & I Framework
Mitre Publications
Public Health Reporting, Clinical Element Data Dictionary (CEDD) Feb. 2012
Related Links
FHIMS Registration Information
Information Model Fundamentals
S & I Framework: Clinical Information Models for LRI
HL7 Virtual Medical Record (vMR)

## Slide 26: Backup
26
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 27: Health Information Modeling WG
March 10, 2015
This is a working document; it is not approved for official use / public distribution.
10/29/2015
27

## Slide 28: AGENDA
Welcome and Roll Call
Terminology Modeling Update
FHIM Support for FHIR Update
CCDA to FHIM Mapping Results
Review of Vital Signs Domain Prior to Distribution to Federal Partners for Review/Validation (Tentative)
Wrap-up, Review of Action Items
2
This is a working document; it is not approved for official use / public distribution.
10/29/2015
28

## Slide 29: Overview of FHIM Mapping/Validation Process -1
Ensure FHIM meets information exchange requirements
  Federal partners – direct participation
  S&I Framework Initiatives
    Analysis of HL7 FHIR profiles/implementation guides for:
      Data Access Framework (DAF)
      Clinical Quality Framework (CQF)
      Structured Data Capture (SDC)
  Completed so far mapping to: LRI, LOI, DS4P, CI, LCC, PD. QH, TOC
    Under way:
      eLTSS (FHIM Care Plan modeling),
      DPROV,
      PDMP
This is a working document; it is not approved for official use / public distribution.
10/29/2015
29

## Slide 30: Overview of FHIM Mapping/Validation Process - 2
Ensure FHIM meets information exchange requirements
  Interoperability Standards provide broad guidelines:
    HL7 Version 2
    HL Version 3
    HL7 CDA R2
  Meaningful Use Requirements and associated implementation guides
    Consolidated CDA
      Release 1.1
      Release 2.0
        New template versions
This is a working document; it is not approved for official use / public distribution.
10/29/2015
30

## Slide 31: FHIM Validation Update: MU2 and C-CDA
Meaningful Use Stage 2/2014 requirements
  Data requirements
  Terminology
    SNOME-CT, LOINC, UCUM, RxNorm, CPT-4
Templates
  Constraints applied to the CDA R2 documents, sections, and entries
  Testable constraints intended to support MU2
    SHALL
    SHOULD
    Vocabulary constraints
      Value Set bindings (STATIC, DYNAMIC keywords)
This is a working document; it is not approved for official use / public distribution.
10/29/2015
31

## Slide 32: Mapping Summary
Added an additional context code for diagnosis to support 6 templates using the current FHIM Diagnosis class:
  "59769-0" Post-procedure diagnosis
  "11535-2" Hospital discharge diagnosis
  "46241-6" Admission diagnosis
  "29308-4" Diagnosis (Encounter Diagnosis template)
  "10219-4" Preoperative Diagnosis
  "10218-6" Postoperative Diagnosis
This is a working document; it is not approved for official use / public distribution.
10/29/2015
32

## Slide 33: HL7 Fast Health Interoperable Resources (FHIR) Content Validation/Analysis
This is a working document; it is not approved for official use / public distribution.
10/29/2015
33

## Slide 34: FHIR Resources
This is a working document; it is not approved for official use / public distribution.
10/29/2015
34

## Slide 35: FHIR DSTU Ballot
This is a working document; it is not approved for official use / public distribution.
10/29/2015
35

## Slide 36: FHIR DSTU Ballot…continued
Ballot signup
  Closes 4/2
Review
  Starts 4/3
  Ends 5/4
Ballot reconciliation
  Starts at the HL7 WMG
This is a working document; it is not approved for official use / public distribution.
10/29/2015
36

## Slide 37: FHIM2FHIR Transformation Update -1
Extend HAPI FHIR implementation
  Initial solution to extend HAPI is underway to support a UML to HAPI transformation.
  Initially auto-generate profiles as XSL as input to HAPI FHIR API (Java)
  Eventually XML will be auto-generated from FHIM
Incorporate FHIR Terminology extensions
  The expected terminology extensions have fallen short of expectations limiting our ability to start working on this functionality.
  We will instead start to focus on generating the FHIR extensions from FHIM classes
This is a working document; it is not approved for official use / public distribution.
10/29/2015
37

## Slide 38: FHIM2FHIR Transformation Update -2
Generate from FHIM conformance and coded models
  FHIR resources allow extensions
    FHIM can provide detailed definitions for extensions shared by US and Federal partners
Publish FHIR resource artifacts for a Use case exchange defined in the FHIM
  Currently planning to use the FHIM to model the Vital Signs and generate the corresponding FHIR profiles (including extension, if needed).
This is a working document; it is not approved for official use / public distribution.
10/29/2015
38

## Slide 39: FHIM2FHIR Transformation Update -3
Microsoft .NET Support - The FHIR Management group has developed a series of solutions supporting FHIR for the .NET platform (https://github.com/ewoutkramer/fhir-net-api)
  The current solution takes in a FHIR profile XML (conforming to the FHIR profile XSD) rather than the equivalent spreadsheet
  We hope to leverage the tooling to provide a .NET solution for the FHIM exchanges.
  Leverage Microsoft RESTful service support for resource retrieval and persistence
This is a working document; it is not approved for official use / public distribution.
10/29/2015
39

## Slide 40: Straw Poll 1: FHIR Implementation Planning
In order to better understand general FHIR usage, we would appreciate if everyone to could participate in a straw poll on your agencies plans for FHIR:
Already implementing FHIR
We plan on implementing FHIR
  We will start in the next 12 months
  We will start 1 to years
We have no plans but do expect to use FHIR
We will not leverage FHIR for the foreseeable future
This is a working document; it is not approved for official use / public distribution.
10/29/2015
40

## Slide 41: Straw poll 2: FHIR Implementation Needs
As part of our FHIR implementation we plan to do the following:
Use existing FHIR resources and profiles “as is”
Develop new FHIR resource definitions
Develop additional FHIR profiles
  Constrain existing FHIR resources
  Extend existing FHIR resources
This is a working document; it is not approved for official use / public distribution.
10/29/2015
41

## Slide 42: Straw poll 3: Implementation Platform and Collaboration
We will use the following technologies for FHIR:
Java/Apache
Microsoft.NET
As part of our FHIR implementation we are:
Interested in collaborating to develop share FHIR solutions
  Open source
  Reference implementation
Not interested in collaborating
This is a working document; it is not approved for official use / public distribution.
10/29/2015
42

## Slide 43: Health Information Modeling WG
Purpose:
Develop information and implementation models to fully support health interoperability and harmonize information from the individual federal partners and standards organizations into a single, logical, health information model that can be used as the basis for a model driven architecture (MDA) approach to generating interoperability specifications.
Target:
Fully integrate the FHIM into the S&I Framework process and develop interoperability specifications using the MDA approach to support MU and other federal partner use cases
Recent/Upcoming Deliverables:
Completed mapping FHIM to all ongoing S&I Framework initiatives (13 of 13 completed)
Released three FHIM information domains (Allergies, Health Concern, Vital Signs) for partner review. Feedback due 6/26.
This is a working document; it is not approved for official use / public distribution.
10/29/2015
43

## Slide 44: Health Information Modeling WG
 | FEDERAL PARTNERS PROBLEM STATEMENT
 | Develop information and implementation models to fully support health interoperability and harmonize information from the individual federal partners and standards organizations into a single, logical, health information model that can be used as the basis for a model driven architecture (MDA) approach to generating interoperability specifications.
 | REQUESTORS: VA, DoD
 | CHALLENGES
 | Obtaining broad participation/input from the federal partners Fully integrating the FHIM into the S&I Framework process and maximizing its efficient use Standardizing the process and tools for modeling business use cases Obtaining sufficient FHA or in-kind federal partner resources to accomplish all the work required to achieve goals Hot Button Issue Integration of FHIM into S&I Framework going slowly. First effort did not complete task. Second effort about to start. Support for mapping S&I Initiatives to FHIM seems to have dried up.
 | TARGETS/GOALS
 | Fully integrate the FHIM into the S&I Framework process Interoperability specifications using the MDA approach to support MU and other federal partner use cases
ACTION PLAN
 | Action | Date
 | Model at least one additional information domain per quarter (18 of 37 modeled, 2 underway, 17 to be modeled) | Quarterly
 | Model terminologies and define value sets to support each information domain modeled in previous action item | Quarterly
 | Finish mapping all ongoing S&I Framework initiatives to FHIM (13 of 13 completed) | Est. Completion JUNE 15
 | Integration of FHIM into the ongoing S&I Framework process | MAY 2015 S&I Dependent
 | Produce interoperability specification for S&I Framework using the MDA process (Dependent on completion of action item above) | S&I Dependent
 | Support evaluation of FHIM by DAF/SDC/CQF Tiger Team to support their information modeling requirements | S&I Dependent
DELIVERABLES
Released three FHIM information domains (Allergies, Health Concern, Vital Signs) for partner review. Feedback due 6/26.
= On Target
= “Go Faster”
= Not Started
= Late/Problem Area
= Complete
This is a working document; it is not approved for official use / public distribution.
10/29/2015
44

## Slide 45: FHIM Value Proposition to Stakeholders FHIM Going Forward Strategy FHIM History FHIM Plan
This is a working document; it is not approved for official use / public distribution.
10/29/2015
45

## Slide 46: Bottom Line Up Front (BLUF): US Health IT Reference Architecture Needed
46
This is a working document; it is not approved for official use / public distribution.
10/29/2015
In healthcare, interoperability is the ability of different information technology systems and software applications to communicate, exchange data, and use the information that has been exchanged [HIMSS]
PROBLEM: Ambiguous and inconsistent HL7 implementations are not resulting in interoperability
  FHIR alone is not a solution due to inconsistent resources, extensions and profiles
SOLUTION: Tool-based US Health IT Reference Architecture can serve as “a coordinated architecture and a technology for advancing interoperability … to loosely-couple healthcare data sharing networks” [2013 Jason Report] with a holistic, agile, aligned and interoperable organizing paradigm to ensure future interoperability

## Slide 47: FHIM Going Forward Strategy
47
10/29/2015
Enhance / Increase Usage / Usability
  Align with Interoperability Roadmap
  Near term priority data domains
Enhance via promotion of
  Tool-based Model Driven Architecture (MDA)
  FHA Target Health IT Architecture
Integrate with stakeholder architectures
  DOD-VA IBRM, ISA, IE Tool
Evolve via HL7
See notes page for additional details
Notes: 1) Technical-Messaging / Outreach – Awareness & Understanding that FHIM can facilitate consistent implementations, within an HL7 standard US Health IT Reference Architecture constructed from Best available S&I Framework / SDO resources and tools
DoD & VA HDS Business Line Work Groups* (Recommendation)
    FHIM Reference Information Model for 4 JIP use cases
    DAF-FHIR profile for VA-DOD Health Data Services (HDS) implementation
2) Usage / Usability (HITSP Lesson Learned: Developer need Implementation Guides) UML Tool based Model Driven Architecture (MDA) can empower Architects MDHT Implementation Guides can empower Developers 3) How FHIM can evolve … Align FHIM / MDHT / US Health IT Reference Architecture
with Federal Health Strategic Plan 2015-2020 Interoperability Standards Advisory (ISA) Federal Health Roadmap, released Oct 6, 2015 DOD-VA Health Data Services (HDS) as Proof of Concept
Joint Exploratory Teams (JET) informed by FHIM
Some rework is recommended to Simplify. Considering the slides I shared on what Gail is promoting for her Target Architecture / Dashboard and the fact this hits me as ‘too complex /wordy,
Propose these
Enhance/Increase Usage / Usability
Enhance via promotion of MDA / Gail’s Target Architecture
Evolve via US Realm EHR-S FM Profile at HL7
Evolve via other examples where FHIM is integrated (IBRM, ISA)
For #1, I pulled in what were labeled as recommendations from earlier slide ‘since they hadn’t happened yet’. The idea is to address Low Hanging Fruit / here & now possibilities. Try not to mention ‘at all’ anything related to US Health IT oriented ones). Reference as Advantages to Bus/Data Architects and Advantages to Implementers vs Technical Messaging/Outreach.
Sampling:
- Post Initiative Mapping seems a consideration so there are always sub sets tailored for re use
- FHIM along with MDHT can mean work is accelerated as you end up with IGs…..Implementers willl like this
- Review Steve’s Process Steps which might suggest a series of places/initiatives we reach out to see if in some way we can assist. If it’s late to the party …..is it too late?
What would the Information Model ‘Experts’ suggest as places to introduce FHIM?
2: See Gail’s slides (
US Health IT Architecture is then mentioned ‘for the first time’
FHIM Evolution / integration to all that other stuff you listed
          Don’t forget some want the FHIM integrated into the new ISA

## Slide 48: FHIM Going Forward Strategy
48
This is a working document; it is not approved for official use / public distribution.
10/29/2015
1) Technical-Messaging / Outreach – Awareness & Understanding that FHIM can facilitate consistent implementations, within an HL7 standard US Health IT Reference Architecture constructed from Best available S&I Framework / SDO resources and tools
DoD & VA HDS Business Line Work Groups* (Recommendation)
    FHIM Reference Information Model for 4 JIP use cases
    DAF-FHIR profile for VA-DOD Health Data Services (HDS) implementation
2) Usage / Usability (HITSP Lesson Learned: Developer need Implementation Guides) UML Tool based Model Driven Architecture (MDA) can empower Architects MDHT Implementation Guides can empower Developers 3) How FHIM can evolve … Align FHIM / MDHT / US Health IT Reference Architecture with Federal Health Strategic Plan 2015-2020 Interoperability Standards Advisory (ISA) Federal Health Roadmap, released Oct 6, 2015 DOD-VA Health Data Services (HDS) as Proof of Concept
Joint Exploratory Teams (JET) informed by FHIM
Notes: Some rework is recommended to Simplify. Considering the slides I shared on what Gail is promoting for her Target Architecture / Dashboard and the fact this hits me as ‘too complex /wordy,
Propose these
Enhance/Increase Usage / Usability
Enhance via promotion of MDA / Gail’s Target Architecture
Evolve via US Realm EHR-S FM Profile
Evolve via other examples where FHIM is integrated (IBRM, ISA)
For #1, I pulled in what were labeled as recommendations from earlier slide ‘since they hadn’t happened yet’. The idea is to address Low Hanging Fruit / here & now possibilities. Try not to mention ‘at all’ anything related to US Health IT Reference Architecture oriented ones). Reference as Advantages to Bus/Data Architects and Advantages to Implementers vs Technical Messaging/Outreach.
Sampling:
- Post Initiative Mapping seems a consideration so there are always sub sets tailored for re use
- FHIM along with MDHT can mean work is accelerated as you end up with IGs…..Implementers willl like this
- Review Steve’s Process Steps which might suggest a series of places/initiatives we reach out to see if in some way we can assist. If it’s late to the party …..is it too late?
What would the Information Model ‘Experts’ suggest as places to introduce FHIM?
2: See Gail’s slides (
US Health IT is then mentioned ‘for the first time’
FHIM Evolution / integration to all that other stuff you listed
          Don’t forget some want the FHIM integrated into the new ISA

## Slide 49: Multiple Models, Multiple Audiences, Multiple Purposes … Model Driven Architecture
Conceptual
FHIM Domains and
Data Dictionary
Logical
EHR-S Functions
FHIM Data/Term.
CIMI, DAF
COMMUNICATION AND DEFINITION
of business Domains,
concepts and rules
CERTIFIABLE IMPLEMENTATION of business data exchanges and repositories
TESTABLE SPECIFICATION of business objects, services and rules
Clinicians
Prioritized Domain
and Capability Lists
Analyst
Architect
DBA
Developer
Physical
NIEM, FHIR,
CCDA etc.
Model Audience Purpose
49
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 50: Model Driven Architecture (MDA)
50
See notes page for additional details
10/29/2015
Notes: The architecture of a system involves what elements make up the system and how they work together to provide the functionality of the system, including what parts and connectors make up the system and how the parts interact using the connectors. A viewpoint on a system involves a perspective focusing on specific concerns regarding the system, which suppresses details to provide a simplified model having only those elements related to the concerns of the viewpoint. For example, a security or data viewpoint focuses on security or data concerns and a security or data viewpoint model contains those elements that are related to security or data from a more general model of a system.
A computation independent model (CIM) of a system describes the domain and requirements of the system. A CIM might consist of a model from the informational viewpoint, which captures information about the data of a system. The CIM corresponds to the conceptualization perspective’s requirements model.
A platform independent model (PIM) of a system describes the operation of the system independent of any platform. A PIM might consist of a model from the informational viewpoint, which captures information about the data of a system, and a model from the computational viewpoint, which captures information about the processing of a system, independent of any platform. A platform independent model is one that is independent of the features of any specific platform. To achieve platform independence, a model may target a technology-neutral virtual machine. A virtual machine is a collection of parts and services that are independent of any specific platform and may be realized on multiple specific platforms, but the virtual machine remains independent and unaffected by any underlying platform. The PIM corresponds to the specification perspective’s analysis model.
A platform specific model (PSM) of a system describes the operation of the system as it uses one or more specific platforms. A PSM might consist of a model from the informational viewpoint, which captures information about the data of a system, and a model from the computational viewpoint, which captures information about the processing of a system, based on a specific platform. As a PSM targets a specific platform, it uses the features of the specific platform specified by a platform model. The PSM corresponds to the specification perspective’s design model.

## Slide 51: Notional FHA Sponsored Health IT Reference Architecture
US Realm EHR-S FM Profile, containing
FHIM informed by CIMI & DCMs
NIEM
FHIR
CDA/CCDA
IHE Technical Framework
HL7 V2
NIST Risk
and Security Framework
NIST HIT Standards and Testing
CMS Meaningful Use
S&I Framework Use-Case Simplification
Tool based
Traceability to
Laws and Regulations
Jurisdictional Policies
DOD-VA IBRM, ISA, JIP
Clinical Guidelines
Clinical Pathways
Quality Measures
Implementations
Tests and Certifications
51
This is a working document; it is not approved for official use / public distribution.
10/29/2015
Consistent data formats and semantics across implementation paradigms IAW 2015 Interoperability Roadmap

## Slide 52: Software Development Lifecycle Notional User-Story / Use Case
Clinician Lists prioritize Health Data Sharing (HDS) initiatives; where, the lists inform
Business Use Cases (UCs) developed by Analysts; and, the UCs inform / constrain
System Objects, Capabilities, Services, and Information Exchange Requirements (IERs) described by Analysts and Architects, who are informed by
    EHR-S System Functional Model
    FHIM, which is constrained by HL7 Detailed Clinical Models (DCMs) and CIMI models
System Logical-Physical Repositories are specified by Architects and Designers, based on
    System Objects, Capabilities, and Services specified as EHR-S FM & FHIM subsets.
System Information Exchanges are specified by Architects & Designers, based on
    MDHT (FHIM) generated Implementation Guides (IGs) for NIEM, FHIR, CDA/CCDA or
    HL7 V2, NCPDP, X12, etc. Implementation Guides
    FHIM-based queries to obtain required data from Physical Repositories.
    NIST Security Framework and IHE Technical Framework to manage the exchanges.
NIST SP-800 Risk Assessment/Management Framework to manage network risk.
52
10/29/2015
See notes page for additional details
Notes: HL7 Clinical Models and CIMI focus on concepts and the necessary meta-data / provenance (who, what, when, where, how) to support specific use cases.
FHIM focuses on domains and the context in which entities, associations and their attributes and value sets exist, based on the Federal Use Cases and SME input.
DAF can use FHIM as its information model to support federated queries.

## Slide 53: Notional FHA Target Health IT Model-Driven Architecture (MDA)
EHR System
Functions Model
(Federal) Health
Info. Model
Information
Exchange Model
Logical-Physical
Repositories
HL7 (FHIR, CDA, CCDA, V2) and ASTM, DICOM, NCPDP, X-12, NIEM, etc.
IHE Framework
Business
Use Cases
HL7 Clinical Models
CIMI Architypes
Risk & Security
Framework
Prioritized Lists
IBRM, ISA
Information
Behavior
Bus iness ||| Technical
53
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 54: Notional Software Development Lifecycle FHA Target MDA Users and Uses
EHR System
Functions Model
(Federal) Health
Info. Model
Information
Exchange Model
Logical-Physical
Repository Models
HL7 (FHIR, CDA, CCDA, V2) and ASTM, DICOM, NCPDP, X-12, NIEM, etc.
Analysts
create/use to identify data
Analysts
create/use to identify functions
Analysts and Designers
constrain to specify data/value sets for
Analysts and Architects
define system objects
and capabilities*
Architects & Designers
specify standard queries,
IHE & NIST Frameworks
IHE Framework
Business
Use Cases
HL7 Clinical Models
CIMI Architypes
Risk & Security
Framework
Designers use MDHT
to generate Implementation Guides
Clinical SMEs
use to inform/constrain
Prioritized Lists
IBRM, ISA
Stakeholders
use to
inform
Developers
implement interoperable exchanges
Testers
certify interoperable exchanges
Analysts and Architects
constrain to specify workflow supported by
inform
inform
inform
inform
inform
54
10/29/2015
See notes page for additional details
Notes: HL7 Clinical Models and CIMI focus on concepts and the necessary meta-data / provenance (who, what, when, where, how) to support specific use cases.
FHIM focuses on domains and the context in which entities, associations and their attributes and value sets exist, based on the Federal Use Cases and SME input.
DAF can use FHIM as its information model to support federated queries.

## Slide 55: US Health IT Reference Architecture MDA Informatics View
55
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 56: Lessons Learned
Stakeholder communications are essential; where,
  Architecture must be viewable based on roles
    Clinician
    Manager
    Business Architect or Analyst
    System Engineer and/or Implementer
  Tools must maintain traceability among
    Legislation, policies and rules
    Software Development Lifecycle Artifacts
    Tests and Certifications
    Operations and Sustainment feedback / change requests
56
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 57: FHA 2025 Target Architecture
Laws, Policies
Health IT Strategy
Health IT Roadmap
Many models, many artifacts
US Health IT
Reference Architecture
… fully integrated tool-based
Data Models
Business Models
Standards Profiles
Infrastructure Platforms
Technology Alternatives
Component / Service APIs
… faster, better, cheaper
Health Information Exchange
Strategic, Standards Based, Simple
Knowledge Driven, Reliable, Reusable
Accessible, Secure, Sustainable
Risk Management Framework Guided
10/29/2015
57
See notes page for additional details
Notes: Current Questions Addressed by Proof of Concept
What are the dependencies between Federal Health strategies from multiple organizations?
What are the potential gaps and overlaps across the strategies?
What are the impacts to current time frames and strategies based on changes to achievements in milestones?
What strategies are supported by the Pilot Projects?
Potential Questions Strategic Architecture Could Address:
What are the key milestone dates that are impacted by other activities? (would require information regarding milestones and activities from each Federal Partner)
What percentage are we to being able to completing the achievement of a Critical Action, or Learning Health System Requirement (would require detailed milestones and statuses from all of the related partner actions tied to each critical action)
How do all of the partner activities relate back to each of the Objectives from the Federal Health IT Strategic Plan
What laws, regulations, and policies affect each of the Roadmap Critical Actions, Learning Health System Requirements, or FHIT Strat Plan Objectives? (requires information and linkages to laws, regulations, and policies)
What potentially duplicative healthcare functions exist across Federal Agencies (requires information regarding business functions and capabilities from across several Federal Agencies).
What does the IT spend across the Federal Government to address each Interoperability Roadmap Critical Action look like? (would require budget and investment information linked to all of the activities that support each Roadmap Critical Action)

## Slide 58: Strategic US Health IT Reference Architecture Implementations
Architecture
Tools / Database
Data-Driven Dashboard
10/29/2015
58
See notes page for additional details
Notes: The architecture can be used as an analytical engine to support data-driven decision-making through an easy to interpret dashboard. The example shows how architecture can enable the execution of Strategy Implementation.

## Slide 59: DOD-VA Joint Interoperability Use Cases “Joint Interoperability Plan – DoD/VA Electronic Health Record Systems”
Clinical transition of care for patients between organizations - VA must be able to share medical information with one another and with the civilian community to ensure continuity of care. This use case covers the data that must be exchanged between any health system providing care to the same individual, in addition to ensuring common use of national standards and terminology.
Service Member separating from military service - All active duty Service Members must receive a comprehensive Separation History and Physical Exam (SHPE) upon separation from military service, and the report of that exam becomes a key component of the Service Treatment Record (STR). The STR is made available to subsequent care providers to support continuity of care and benefits decisions for the patient’s lifetime. This use case applies to all Service Members in all components of the military, whether they retire or separate for other reasons.
Wounded warrior involved in the Integrated Disability Evaluation System (IDES) - When a Military Health System (MHS) provider has determined that a Service Member’s medical conditions are permanent and may fall below retention standards, the patient will be referred for Medical Evaluation Board (MEB) processing and the integrated Disability Evaluation System (IDES). When a Veteran or Service Member applies for disability benefits their complete Service Treatment Record must be evaluated.
Benefits Adjudication - Service Members undergo the benefits adjudication process with Veterans Benefit Administration. This use case covers Military records from the DoD needed to complete the benefits adjudication process.
59
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 60: US Health IT Reference Architecture Directly Supports “Joint Interoperability Plan – DoD/VA Electronic Health Record Systems”
2. DoD/VA Interoperability Technical Objectives
2.1 Standardize Terminology
2.2 Standardize Content Structure
2.3 Standardize Exchange Methods
2.4 Standardize Access
2.5 Design for Flexibility and Modularity
2.6 Protect Privacy and Security
2.7 Compliance with National Standards Organizations
7. Interoperability Challenges
7.1 Terminology Standards
7.2 Transport Standards
7.3 Veterans & Community Health Partner Exchange
7.4 Technical Development
7.5 Impact to Clinical Workflow
Ensuring ubiquitous, standards-based interoperability of health data
across all care settings through an incremental approach.
60
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 61: US Health IT Reference Architecture Directly Supports “Federal Health Architecture Strategic Goals”
Strengthening the Federal/National Health IT Landscape
for Improved Health Care and Interoperability
Establish a unified federal voice on health data exchange and interoperability
    Establish FHA as a “convener of stature”, and broaden participation
    Institutionalize governance decision-making processes
    Expand outreach and access to tools
Achieve adoption of interoperability specifications, leading to active data exchange in the Federal health community
    Support S&I Framework by providing federal use cases and pilots
    Enable FHA partners to move from legacy to new solutions in effective, coordinated manner
Align federal policies in healthcare data exchange
    Provide a forum for the cataloging and aligning of federal policies and practices
61
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 62: US Health IT Reference Architecture Directly Supports “Federal Health Architecture Roadmap”
  Consistency / Interoperability / traceability among Agency Sponsored artifacts, processes, technologies and products
  Harmonize agency duplicative environment while supporting Agencies’ roles, positions and actions
  Enhance communication and outreach: make Agency sponsored tools and artifacts more useable, useful and understandable and share nationwide.
  Embrace Health IT Systems and Public Health Management capabilities as the focal point of technical development of health informatics standards.
  Connect to and support the clinicians, an essential FHA community.
  Catalyze national Health IT interoperability.
62
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 63: New S&I Approach to US Health IT Reference Architecture
63
This is a working document; it is not approved for official use / public distribution.
10/29/2015
Create Problem Statement & Functional Requirements
Conduct Pilots
Finalize/Select Technical Solution from Pilots sent to SDO(s)
Create/Update/ Publish Standards or IG using SDO Processes & Resources (based of finalized pilot solution)
S&I Support Team + Pilot Community
2016 Immunization Pilot
S&I Support Team + Pilot Community + HL7
2017-2018 Draft Standard
for Trial Use (DSTU)
2019 HL7
Normative Ballot
Engage with SDOs

## Slide 64: Approach to US Health IT Reference Architecture aka HL7 US Realm EHR-S FM Profile
Empower Developers with Model Driven Architecture (MDA)
  EHR-S Functional Model as “umbrella”
    Traceability to jurisdictional laws, regulations and policies
    CMS Meaningful Use objectives and criteria
    Traceability to clinical guidelines, pathways and quality measures
  S&I Framework Use-Cases Simplification Framework, including
    AHIC/HITSP use cases, NIST/CDC immunization use case,
    Others as requested by Federal Agencies
  Federal Health Information Model (FHIM), with bindings / mappings to
    NLM’s US Extension to SNOMED CT, LOINC, RxNorm, NCPDP etc.
    NIEM, FHIR, CDA, CCDA
    HL7 & CIMI detailed clinical models and archetypes
  Implementation guides and reference implementations considering
    Integrating the Healthcare Enterprise (IHE) Technical Framework
    DOD-VA Data Access Framework and Model Driven Health Tool
    Healthcare Services Platform Consortium (HSPC) software-module APIs
    NIST Cybersecurity Framework, Standards and Testing
64
10/29/2015
See notes page for additional details
Notes: For guidelines see:
www.guidelines.gov managed by AHRQ
NIST IR 7804-1 EHR UI Testing guidelines

## Slide 65: Tooling for US Health IT Reference Architecture aka US Realm EHR-S FM Profile
US Health IT Reference Architecture in XML/XMI format supporting:
  IBM Rational Software Architect, Troux Transformation Platform,
  Sparx Enterprise Architect, Open Source Papyrus
  Open Health Tools (OHT) Model Driven Health Tool (MDHT)
    CDA, CCDA, NIEM, FHIR, HL7 V2 Implementation Guides
  NIST sponsored Prometheus Use Case Authoring Tool (UCAT)
  Others as requested by Federal Agencies.
  US Health IT Reference Architecture will be
  freely downloadable from the HL7 website
65
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 66: Proposed HL7 Schedule US Realm EHR-S FM Profile
66
This is a working document; it is not approved for official use / public distribution.
10/29/2015
Sept/Dec 2015 – HL7 Project Scope Statement
Sept/Oct 2016 – HL7 Immunization-Prototype Comments Only Ballot
Sept/Oct 2017 – HL7 Draft Standard for Trial Use (DSTU) Ballot 1
Sept/Oct 2018 – HL7 Draft Standard for Trial Use (DSTU) Ballot 2
Sept/Oct 2019 – HL7 Normative Ballot

## Slide 67: Benefits of US Health IT Reference Architecture aka US Realm EHR-S FM Profile
A tool-based US Health IT Reference Architecture at HL7
enhances the national Health IT agenda by
  Facilitating open and consistent national HIE interoperability
  Empowering government agencies, industry, contractors and academia to efficiently and effectively implement nation-wide Health IT solutions.
Providing Full Lifecycle Traceability
  Clear, complete, concise, correct, consistent model driven arch./design/test/cert.
  Consolidated HHS:ONC endorsed HIT artifacts in a freely accessible tool-based form.
Supporting innovation with open-source development, education, training.
67
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 68
HL7 Early Discussions
Gary Dickinson, EHR work-group co-chair and Steve Hufnagel, EHR work-group facilitator discussed the proposed US Health IT Reference Architecture (aka US Realm EHR-S FM Profile) with HL7s’ Stan Huff (board chairman), Chuck Jaffe (CEO) and John Quinn (CTO), who indicated that they support the proposal.
such an architecture was recommended by the
  2014 JASON report [A Robust Health Data Infrastructure AHRQ Publication No. 14-0041-EF, April 2014]
  2014 HL7 Annual Report
Stan Huff supports CIMI and FHIM model assimilation; where,
  there will be an iso-semantic relationship between model representations
  There would be a common data dictionary of terms.
  FHIM emphasizes holistic top down domain-by-domain coverage (e.g., lab.)
  CIMI emphasizes bottom-up detailed clinical models (e.g., temperature).
  Tools will manage inter-model consistency.
  The HL7 CIMI workgroup and EHR workgroup would facilitate the development and balloting with other co-sponsor workgroups (e.g., CIC, SOA, Vocab., O&O, etc.).
Nancy Orvis was elected to the HL7 US Realm Steering Committee to help facilitate this work.
Questions & Discussion
68
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 69: FHIM Value Proposition to Stakeholders FHIM Going Forward Strategy FHIM History FHIM Plan
This is a working document; it is not approved for official use / public distribution.
10/29/2015
69

## Slide 70: Significant Milestones
2001-2009 Bush Administration
  2004 ONC Established
  2005 HITSP established Dec 2005 through Apr 2009
2009-2017 Obama Administration
  2009 ARRA:HITECH Act
  2009 VLER
  2009 FHIM established Tim Cromwell & Nancy Orvis were, Proponents
    HITSP Lesson Learned  MDHT/FHIM needed to empower Developers
  2011 DOD-VA iEHR
  2011 IPO established by NDAA
  2011 MDHT capable of doing CDA Implementation Guides
  2011 S&I Framework Established
  2012 FHIM-based Immunization Information Model with CDC
  2012 MDHT/FHIM Immunization Implementation Guide/Spec for CDC
  2013 FHIM-based Population Health Information Model with CDC
  2013 DoD-VA Data Sharing Accelerator Initiative
  2013 MDHT capable of doing NIEM Implementation Guides
  2013 VistA & DHMSM Modernization announced
  2015 MDHT capable of doing FHIR Profile / implementation Guide
This is a working document; it is not approved for official use / public distribution.
10/29/2015
70

## Slide 71: FHIM Value Proposition to Stakeholders FHIM Going Forward Strategy FHIM History FHIM Plan
This is a working document; it is not approved for official use / public distribution.
10/29/2015
71

## Slide 72: Proposed Milestones
  Develop Comprehensive Plan of Actions and Milestones, such as …
  Address what is FHIM questions/issues
  Model Driven Architecture (MDA) strategy
  FY2016 Q1
    Socialize FHA US Health IT Reference Architecture implemented as
      HL7 US Health IT Reference Architecture
        IAW Meaningful Use standards
        aka US Realm EHR-S FM Profile
    FHA Executive Committee endorsement of HL7 US Health IT Reference Architecture
      Identify proponents and funding
    HL7 Project Scope Statement for HL7 US Health IT Reference Architecture
    FY2016
    Develop Immunization or Joint Interoperability use case Prototype through HL7
This is a working document; it is not approved for official use / public distribution.
10/29/2015
72

## Slide 73: Backup
73
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 74
NIST Risk and Security Framework
74
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 75: Data Access Framework: Building Blocks and Scope
Basic Transport Protocols
Application Transport Protocols
Query Structure
Query Vocabularies and Value Sets
Authentication/Authorization
Result Structure
Result Vocabularies and Value Sets
FHIM
Transport Layer
Security Layer
Query Structure
Query Results
Data Model to support queries
Data Access Framework
Building Blocks
DAF Scope: Develop Implementation Guide using standards/profiles for specific use cases
  Local (Intra-Organization) access of clinical information from one or more systems
  Targeted access of clinical information from a single known external organization
  Use cases deal with accessing both data elements (e.g. problems, medications, procedures) and documents (e.g. C-CDA, C32)
DAF Out Of Scope
  Trust establishment between organizations for Targeted Query
  Discovery of End Points for Targeted Query
  Patient Matching rules and algorithms that organizations may implement
  Policies that allow/dis-allow disclosure of patient data
75
This is a working document; it is not approved for official use / public distribution.
10/29/2015

## Slide 76: Data Access Framework: Overview
Data Access Framework
Local Access via
Intra-Organization Query
Targeted Access via
Inter-Organization Query
Federated (Distributed) Access across multiple organizations
Standards based approach to enable information access at all levels: Local, Targeted, and Federated (Distributed)
  Create and disseminate queries internal to organization
    Query Structure Layer
    API’s for Data Access
    Authentication/Authorization Layer
  Receive standardized responses
    Query Results Layer
  Create and disseminate queries to single external Organization
    Query Structure Layer
    Transport Layer
    Authentication/Authorization Layer
  Receive standardized responses from external orgs
    Query Results Layer
  Create and disseminate queries to multiple orgs
  governed by a network
  Receive aggregated or de-identified responses
  Focus on Information Model for the network and
  Leverage standards from earlier phases.
Data Source
(Org2)
Data Source
(Org3)
Data Source
(Org1)
Query Request
Query Response
X Hospital System
X Hospital System
Y Hospital System