## Slide 1: Health Information Modeling Work Group
Federal Partners Problem Statement
Requestors
DOD, VA
Challenges:
Obtain broad participation/input from the federal partners
Fully integrate the FHIM into the S&I Framework process and maximize its efficient use
Standardize the process and tools for modeling business use cases
Obtaining sufficient FHA or in-kind federal partner resources to accomplish all the work required to achieve goals
Targets/Goals
Produce interoperability specifications using the MDA approach to support MU and other federal partner use cases
Fully integrate the FHIM into the S&I Framework process
Federal Partners Action Plan
Deliverables
Harmonized, logical information model (FHIM) (est. 2 1/2 years to complete modeling all domains)
Business uses case models
Interoperability specifications
Action | Date
Model at least one additional information domain per quarter (18 modeled, 1 underway, 18 to be modeled) | Quarterly
Model terminologies and define value sets to support each information domain | Quarterly
Finish mapping FHIM to all ongoing S&I Framework initiatives | 30 JUN
Decide on the process and tools for modeling business use cases | 30 JUN
Map FHIM to all inactive S&I Framework initiatives | 31 JUL
Complete integration of FHIM into the S&I Framework process | 30 AUG
Begin producing interoperability specifications for S&I Framework using the MDA process | 30 OCT
Develop business, information and implementation models to fully support health interoperability and harmonize information from the individual federal partners and standards organizations into a single, logical, health information model that can be used as the basis for a model driven architecture (MDA) approach to generating interoperability specifications.
= Complete = On Target = “Go Faster” = Late/Problem area = Not Started