## Slide 1: FHIM Way Forward Discussion December 2012

## Slide 2: Background – Summary of Assessment
Positive Points and Strengths
Subject-matter experts (SMEs) and stakeholders are generally supportive of the technical approach
Model reflects detailed and high-quality work with SMEs, with good general quality
General agreement among stakeholders that FHIM goals could be advantageous with substantive implementation changes
The model in its current state has potential value for EA
Could tie together existing standards (such as NIEM and CDA)
Risks &
Issues
Unable to identify any FHA partners with plans to implement FHIM in the manner of the FHIM goals;
It does not appear that FHIM is on a path that will result in its use within the S&I Framework initiatives
Unable to locate documented requirements, and the FHIM scope appears to be “all” health information
Assessment found several stakeholder concerns about FHIM’s ability to articulate its value proposition.
FHIM’s management presents risks in lack of priorities and project alignment

## Slide 3: Managing Board Discussion
Doug Fridsma expressed interest in using FHIM within the S&I Framework
  Need to get FHIM focused on transactions that are important to partners, and to be more operational
  Value of the model is reducing the down-stream costs of future interoperable exchanges, and S&I struggles with multiple initiatives
  “We need to prune the tree so that it will produce more fruit”
  “We don’t want a Federal Health Information Model, we want a Health Information Model”
Elaine Hunolt expressed interest in FHIM as part of “how they express their perspective to the White House and others on information models”
General agreement that course change is needed

## Slide 4: Option 1: S&I Framework
Primary focus:
  Generate exchanges for particular initiatives and use cases (e.g. Public Health Reporting)
  After several pilots, investigate use of FHIM as an over-arching model for most or all S&I Framework initiatives
Immediate tasks:
  Select one or more operational exchanges
  Broaden participation in modeling activities
  Improve documentation
  Develop way forward for harmonization with participants outside of federal government

## Slide 5: Option 2: iEHR
Primary focus: support iEHR development needs as they are articulated
Immediate tasks:
  Validate existing models
  Work with iEHR staff on a more clear articulation of concept of FHIM use
  Improve documentation
  Begin transition to iEHR management

## Slide 6: Discussion
6